VIETNAM INFRASTRUCTURE INTELLIGENCE HUB

🗺️ 지역성 프로젝트 보고서

국가 교통인프라 마스터플랜 2055

Vietnam National Transport Infrastructure Master Plan to 2055

| 플랜 ID | VN-TRAN-2055 |
| --- | --- |
| 법적 근거 | Decision 1454/QD-TTg (July 1, 2021) |
| 담당 부처 | Ministry of Transport (MOT) |
| 투자 규모 | 약 $243B (2021-2030 $130B + 2030-2055 $113B) |
| 계획 기간 | 2021 – 2055 |
| 관련 기사 | 94건 (역사 DB 기준) |
| 생성 일시 | 2026-04-15 11:46 ¦ W16/2026 ¦ ⚠️ CONFIDENTIAL |

# 1. 마스터플랜 개요

베트남 2055년 교통 인프라 비전: 현대 고속도로 9,014km, 철도 4,000km, 국제공항 30개, 심수항 세계 4위권 목표. 2030 목표: 고속도로 5,000km, 고속철도 기본 선로 완공, Long Thanh 국제공항 1단계 운영, Lach Huyen 심수항 2단계 완공.

## 1-1. 추진 경위

2021.07: Decision 1454/QD-TTg 마스터플랜 확정

2023: 고속도로 남북축 핵심 구간 착공

2025: Long Thanh 공항 1단계 준공 목표 (지연 → 2026)

2030: 고속도로 5,000km 달성 목표

## 1-2. 공간 범위 지도

국가 교통인프라 마스터플랜 2055 — 주요 사업 위치 (OSM)

# 2. 핵심 사업 목록 (전체 조감)

| No | 지역 | 프로젝트명 | 규모/투자 | 현황 | 완료목표 |
| --- | --- | --- | --- | --- | --- |
| 1 | Ho Chi Minh Cit | Long Thanh 국제공항 1단계 | 160억 달러 | 건설중 | 2026 |
| 2 | Ho Chi Minh Cit | Ring Road 3 (호치민 외곽순환) | 76km / TBD | 건설중 | - |
| 3 | Ho Chi Minh Cit | Bien Hoa-Vung Tau 고속도로 | 76km / TBD | 건설중 | - |
| 4 | Hanoi | Ring Road 4 (하노이 외곽순환) | 112km / 85억 달러 | 건설중 | - |
| 5 | Hanoi | Noi Bai 공항 T3 터미널 | TBD | 계획 | - |
| 6 | Hanoi | Hanoi-Hai Phong 고속도로 확장 | TBD | 계획 | - |
| 7 | Dong Nai | Long Thanh 국제공항 연계 인프라 | TBD | 건설중 | - |
| 8 | Dong Nai | Dong Nai 신항 (Phuoc An) | TBD | 건설중 | - |
| 9 | Hai Phong | Lach Huyen 심수항 2단계 | 20억 달러 | 계획 | - |
| 10 | Hai Phong | Nam Do Son 신항 | TBD | 계획 | - |
| 11 | Da Nang | 다낭 공항 T3 신터미널 | TBD | 건설중 | - |
| 12 | Da Nang | Lien Chieu 항 신설 | 10억 달러 | 건설중 | - |
| 13 | Quang Ninh | Van Don 공항 확장 | TBD | 계획 | - |
| 14 | Quang Ninh | Ha Long-Hai Phong 고속도로 | TBD | 운영중 | - |

# 3. 하부 프로젝트별 상세 추적

각 프로젝트의 추진 현황을 역사 기사(2019-2025) → 최신 기사(2026) 흐름으로 추적합니다.

## 📍 Ho Chi Minh City

[1] Long Thanh 국제공항 1단계

| 💰 투자규모 | $160억 달러 |
| --- | --- |
| 📊 현황 | 건설중 |
| 📅 완료목표 | 2026 |

### 📰 최신 뉴스 (2026년)

[01] National Highway 13 expansion project set to break decades-long bottleneck

📅 2026-03-28   📰 SGGP News English

🇺🇸 After years of stalled plans and mounting congestion, Ho Chi Minh City is moving forward with the long-awaited expansion of National Highway 13, aiming to ease traffic jams and flooding while accelerating regional develo

[02] Gỡ vướng thủ tục, mặt bằng cho tuyến Metro Suối Tiên-Sân bay Long Thành

📅 2026-03-25   📰 VietnamPlus - Giao thong

[03] 12-lane expansion proposed for HCMC–Long Thanh Airport transport corridor

📅 2026-03-09   📰 SGGP News English

🇺🇸 The Minister of Construction urged authorities to complete Phase 1 of Ring Road 3 this year and accelerate work on the Tan Van interchange, a major transport hub.

※ 추가 45건 → Appendix 참조

### 📚 역사 기사 추적 (2019–2025)

📆 2025년 (1건)

▸ Vinspeed to survey HN–Quảng Ninh high-speed railway

2025-12-29

📆 2024년 (3건)

▸ Water Supply Infrastructure for Long Thanh Airport is Ready

2024-07-24

▸ Water pipe installation for Vietnam’s Long Thanh int’l airport project is 95% complete

2024-07-16

📆 1900년 (1건)

▸ Vietnam highway developments continue | Global Highways

1900-01-01

🇰🇷 베트남은 2030년까지 중부 고원 지대에 약 830km 길이의 8개 신규 고속도로를 건설할 계획이며, 총 사업비는 약 65억 달러에 달합니다. 탄푸-바오록 구간은 2023년 착공 예정이며 호치민 제4순환도로 프로젝트도 2026년 완공을 목표로 추진 중입니다.

[2] Ring Road 3 (호치민 외곽순환)

| 📏 연장 | 76 km |
| --- | --- |
| 📊 현황 | 건설중 |

### 📰 최신 뉴스 (2026년)

[01] National Highway 13 expansion project set to break decades-long bottleneck

📅 2026-03-28   📰 SGGP News English

🇺🇸 After years of stalled plans and mounting congestion, Ho Chi Minh City is moving forward with the long-awaited expansion of National Highway 13, aiming to ease traffic jams and flooding while accelerating regional develo

[02] 12-lane expansion proposed for HCMC–Long Thanh Airport transport corridor

📅 2026-03-09   📰 SGGP News English

🇺🇸 The Minister of Construction urged authorities to complete Phase 1 of Ring Road 3 this year and accelerate work on the Tan Van interchange, a major transport hub.

[03] Transport infrastructure in process of synchronisation

📅 2026-03-08   📰

🇰🇷 베트남 정부는 스마트 시티 개발과 환경 친화적인 생활 환경 조성을 위해 핵심 고속도로, 항만, 공항 인프라 확충에 박차를 가하고 있습니다. 2035년 완공을 목표로 하는 673억 달러 규모의 남북 고속철도와 롱탄 국제공항 운영 등 국가 전반의 물류 네트워크를 동기화하고 있습니다.

🇺🇸 The Vietnamese government is accelerating the synchronization of transport infrastructure, including key expressways, ports, and the Long Thanh International Airport, to support sm

※ 추가 49건 → Appendix 참조

### 📚 역사 기사 추적 (2019–2025)

📆 1900년 (1건)

▸ Vietnam highway developments continue | Global Highways

1900-01-01

🇰🇷 베트남은 2030년까지 중부 고원 지대에 약 830km 길이의 8개 신규 고속도로를 건설할 계획이며, 총 사업비는 약 65억 달러에 달합니다. 탄푸-바오록 구간은 2023년 착공 예정이며 호치민 제4순환도로 프로젝트도 2026년 완공을 목표로 추진 중입니다.

[3] Bien Hoa-Vung Tau 고속도로

| 📏 연장 | 76 km |
| --- | --- |
| 📊 현황 | 건설중 |

### 📰 최신 뉴스 (2026년)

[01] National Highway 13 expansion project set to break decades-long bottleneck

📅 2026-03-28   📰 SGGP News English

🇺🇸 After years of stalled plans and mounting congestion, Ho Chi Minh City is moving forward with the long-awaited expansion of National Highway 13, aiming to ease traffic jams and flooding while accelerating regional develo

[02] Bien Hoa – Vung Tau Expressway targeted for early operation

📅 2026-03-10   📰 SGGP News English

🇺🇸 Minister of Construction Tran Hong Minh and a working delegation inspected several projects passing through Dong Nai Province on March 9.

[03] Construction accelerates on expressways linking HCMC to Long Thanh Airport

📅 2026-03-06   📰 SGGP News English

🇺🇸 Engineers and workers are working around the clock at major construction sites on the Ho Chi Minh City – Long Thanh and Ben Luc – Long Thanh expressways to speed up projects expected to improve regional connectivity and

※ 추가 35건 → Appendix 참조

### 📚 역사 기사 추적 (2019–2025)

📆 1900년 (1건)

▸ Vietnam highway developments continue | Global Highways

1900-01-01

🇰🇷 베트남은 2030년까지 중부 고원 지대에 약 830km 길이의 8개 신규 고속도로를 건설할 계획이며, 총 사업비는 약 65억 달러에 달합니다. 탄푸-바오록 구간은 2023년 착공 예정이며 호치민 제4순환도로 프로젝트도 2026년 완공을 목표로 추진 중입니다.

## 📍 Hanoi

[4] Ring Road 4 (하노이 외곽순환)

| 💰 투자규모 | $85억 달러 |
| --- | --- |
| 📏 연장 | 112 km |
| 📊 현황 | 건설중 |

### 📰 최신 뉴스 (2026년)

[01] 12-lane expansion proposed for HCMC–Long Thanh Airport transport corridor

📅 2026-03-09   📰 SGGP News English

🇺🇸 The Minister of Construction urged authorities to complete Phase 1 of Ring Road 3 this year and accelerate work on the Tan Van interchange, a major transport hub.

[02] Transport infrastructure in process of synchronisation

📅 2026-03-08   📰

🇰🇷 베트남 정부는 스마트 시티 개발과 환경 친화적인 생활 환경 조성을 위해 핵심 고속도로, 항만, 공항 인프라 확충에 박차를 가하고 있습니다. 2035년 완공을 목표로 하는 673억 달러 규모의 남북 고속철도와 롱탄 국제공항 운영 등 국가 전반의 물류 네트워크를 동기화하고 있습니다.

🇺🇸 The Vietnamese government is accelerating the synchronization of transport infrastructure, including key expressways, ports, and the Long Thanh International Airport, to support sm

[03] HCMC proposes expanding Ring Road 3 to eight-lane expressway

📅 2026-03-06   📰 SGGP News English

🇺🇸 Ho Chi Minh City has proposed that the Ministry of Construction report to the Prime Minister for review and approval of an investment plan to complete Ring Road 3 with a synchronized eight-lane expressway scale.

※ 추가 35건 → Appendix 참조

[5] Noi Bai 공항 T3 터미널

| 📊 현황 | 계획 |
| --- | --- |

### 📰 최신 뉴스 (2026년)

[01] Emirates to resume Hanoi – Dubai service on March 6

📅 2026-03-05   📰 SGGP News English

🇺🇸 From February 28 to March 4, Noi Bai International Airport recorded 22 flight cancellations, disrupting the travel plans of around 4,600 passengers.

[02] Emirates, Qatar Airways planes stranded in Vietnam amid Middle East airspace closures

📅 2026-03-01   📰 VnExpress English - News

🇺🇸 Two Qatar Airways aircraft and one Emirates aircraft remain grounded at Noi Bai International Airport in Hanoi after several Middle Eastern countries closed or restricted their airspace from Feb. 28, prompting widespread

[03] One of Hanoi's most congested roads to get $838M upgrade

📅 2026-02-26   📰 VnExpress English - News

🇺🇸 A road carrying 8,000 vehicles per hour despite being built for just 3,000 has been the last missing link in Hanoi's second ring road for years, and the capital now wants to spend big money to double its width.

※ 추가 7건 → Appendix 참조

[6] Hanoi-Hai Phong 고속도로 확장

| 📊 현황 | 계획 |
| --- | --- |

### 📰 최신 뉴스 (2026년)

[01] Transport infrastructure in process of synchronisation

📅 2026-03-08   📰

🇰🇷 베트남 정부는 스마트 시티 개발과 환경 친화적인 생활 환경 조성을 위해 핵심 고속도로, 항만, 공항 인프라 확충에 박차를 가하고 있습니다. 2035년 완공을 목표로 하는 673억 달러 규모의 남북 고속철도와 롱탄 국제공항 운영 등 국가 전반의 물류 네트워크를 동기화하고 있습니다.

🇺🇸 The Vietnamese government is accelerating the synchronization of transport infrastructure, including key expressways, ports, and the Long Thanh International Airport, to support sm

[02] Emirates to resume Hanoi – Dubai service on March 6

📅 2026-03-05   📰 SGGP News English

🇺🇸 From February 28 to March 4, Noi Bai International Airport recorded 22 flight cancellations, disrupting the travel plans of around 4,600 passengers.

[03] Sasco Infinite Club - khi sân bay là điểm chạm của những đặc quyền vô tận

📅 2026-03-04   📰 VietnamNet - Kinh doanh

※ 추가 9건 → Appendix 참조

## 📍 Dong Nai

[7] Long Thanh 국제공항 연계 인프라

| 📊 현황 | 건설중 |
| --- | --- |

### 📰 최신 뉴스 (2026년)

[01] National Highway 13 expansion project set to break decades-long bottleneck

📅 2026-03-28   📰 SGGP News English

🇺🇸 After years of stalled plans and mounting congestion, Ho Chi Minh City is moving forward with the long-awaited expansion of National Highway 13, aiming to ease traffic jams and flooding while accelerating regional develo

[02] Gỡ vướng thủ tục, mặt bằng cho tuyến Metro Suối Tiên-Sân bay Long Thành

📅 2026-03-25   📰 VietnamPlus - Giao thong

[03] Bien Hoa – Vung Tau Expressway targeted for early operation

📅 2026-03-10   📰 SGGP News English

🇺🇸 Minister of Construction Tran Hong Minh and a working delegation inspected several projects passing through Dong Nai Province on March 9.

※ 추가 29건 → Appendix 참조

### 📚 역사 기사 추적 (2019–2025)

📆 2025년 (1건)

▸ Vinspeed to survey HN–Quảng Ninh high-speed railway

2025-12-29

📆 2024년 (3건)

▸ Water Supply Infrastructure for Long Thanh Airport is Ready

2024-07-24

▸ Water pipe installation for Vietnam’s Long Thanh int’l airport project is 95% complete

2024-07-16

[8] Dong Nai 신항 (Phuoc An)

| 📊 현황 | 건설중 |
| --- | --- |

### 📰 최신 뉴스 (2026년)

[01] Bien Hoa – Vung Tau Expressway targeted for early operation

📅 2026-03-10   📰 SGGP News English

🇺🇸 Minister of Construction Tran Hong Minh and a working delegation inspected several projects passing through Dong Nai Province on March 9.

[02] In southern Vietnam, homes left dangling 10 m above highway after excavation for widening

📅 2026-03-05   📰 VnExpress English - News

🇺🇸 Nearly a dozen homes along Provincial Road 753 in Dong Nai Province in southern Vietnam have been left precariously perched on steep earthen embankments, nearly 10 meters above the road surface, after contractors lowered

[03] Dong Nai launches Huong Lo 2 link to HCMC – Long Thanh – Dau Giay Expressway

📅 2026-03-05   📰 SGGP News English

🇺🇸 Dong Nai authorities launched the compensation and resettlement project for the Huong Lo 2 road section linking National Highway 51 with the HCMC – Long Thanh – Dau Giay Expressway on March 5.

※ 추가 7건 → Appendix 참조

## 📍 Hai Phong

[9] Lach Huyen 심수항 2단계

| 💰 투자규모 | $20억 달러 |
| --- | --- |
| 📊 현황 | 계획 |

ℹ️ 이 프로젝트 관련 기사가 아직 부족합니다. 키워드 매칭은 다음 주간 수집부터 강화됩니다.

[10] Nam Do Son 신항

| 📊 현황 | 계획 |
| --- | --- |

ℹ️ 이 프로젝트 관련 기사가 아직 부족합니다. 키워드 매칭은 다음 주간 수집부터 강화됩니다.

## 📍 Da Nang

[11] 다낭 공항 T3 신터미널

| 📊 현황 | 건설중 |
| --- | --- |

### 📰 최신 뉴스 (2026년)

[01] Vietnam's military hunting rogue drone operators who paralyzed flights at Da Nang airport

📅 2026-02-24   📰 VnExpress English - News

🇺🇸 Three unauthorized drones forced dozens of flights into holding patterns above Da Nang International Airport during the Lunar New Year holiday, and Vietnam's military and police are still tracking down who flew them.

[02] Drones disrupt 54 flights at Da Nang airport during Tet holidays

📅 2026-02-23   📰 VnExpress English - News

🇺🇸 Unauthorized drone activity near Da Nang International Airport disrupted 54 flights during the first and sixth days of the Lunar New Year, causing significant delays and forcing aircraft into holding patterns.

[12] Lien Chieu 항 신설

| 💰 투자규모 | $10억 달러 |
| --- | --- |
| 📊 현황 | 건설중 |

### 📰 최신 뉴스 (2026년)

[01] Upgrade of Lien Khuong International Airport kicked off

📅 2026-03-04   📰 SGGP News English

🇺🇸 On March 4, the Airports Corporation of Vietnam, in coordination with the People’s Committee of Lam Dong Province, held a groundbreaking ceremony for the project to repair and upgrade the runway and taxiway at Lien Khuon

[02] Vietnam Airlines adjusts flights as Lien Khuong Airport closes for upgrades

📅 2026-02-25   📰 SGGP News English

🇺🇸 Vietnam Airlines announced on February 25 adjustments to its flight operations in the Central Highlands and South Central regions after Lien Khuong International Airport was temporarily closed for infrastructure upgrades

[03] Vietnam's military hunting rogue drone operators who paralyzed flights at Da Nang airport

📅 2026-02-24   📰 VnExpress English - News

🇺🇸 Three unauthorized drones forced dozens of flights into holding patterns above Da Nang International Airport during the Lunar New Year holiday, and Vietnam's military and police are still tracking down who flew them.

※ 추가 1건 → Appendix 참조

## 📍 Quang Ninh

[13] Van Don 공항 확장

| 📊 현황 | 계획 |
| --- | --- |

ℹ️ 이 프로젝트 관련 기사가 아직 부족합니다. 키워드 매칭은 다음 주간 수집부터 강화됩니다.

[14] Ha Long-Hai Phong 고속도로

| 📊 현황 | 운영중 |
| --- | --- |

### 📰 최신 뉴스 (2026년)

[01] Transport infrastructure in process of synchronisation

📅 2026-03-08   📰

🇰🇷 베트남 정부는 스마트 시티 개발과 환경 친화적인 생활 환경 조성을 위해 핵심 고속도로, 항만, 공항 인프라 확충에 박차를 가하고 있습니다. 2035년 완공을 목표로 하는 673억 달러 규모의 남북 고속철도와 롱탄 국제공항 운영 등 국가 전반의 물류 네트워크를 동기화하고 있습니다.

🇺🇸 The Vietnamese government is accelerating the synchronization of transport infrastructure, including key expressways, ports, and the Long Thanh International Airport, to support sm

[02] Sasco Infinite Club - khi sân bay là điểm chạm của những đặc quyền vô tận

📅 2026-03-04   📰 VietnamNet - Kinh doanh

# 4. 지역(Province)별 활동 현황

| 성/지역 | 기사수 | 활동 강도 (Bar) | 활동 등급 |
| --- | --- | --- | --- |
| ho chi minh city | 45 | ████████████████████ | 🔴 매우 활발 |
| 🇻🇳 전국 | 17 | ███████░░░░░░░░░░░░░ | 🟡 보통 |
| hanoi | 13 | █████░░░░░░░░░░░░░░░ | 🟡 보통 |
| dong nai | 7 | ███░░░░░░░░░░░░░░░░░ | 🟢 적음 |
| da nang | 3 | █░░░░░░░░░░░░░░░░░░░ | 🟢 적음 |
| hai phong | 2 | ░░░░░░░░░░░░░░░░░░░░ | 🟢 적음 |
| Gia Lai | 1 | ░░░░░░░░░░░░░░░░░░░░ | 🟢 적음 |
| Lam Dong | 1 | ░░░░░░░░░░░░░░░░░░░░ | 🟢 적음 |
| Long Thanh | 1 | ░░░░░░░░░░░░░░░░░░░░ | 🟢 적음 |
| ba ria-vung tau | 1 | ░░░░░░░░░░░░░░░░░░░░ | 🟢 적음 |
| can tho | 1 | ░░░░░░░░░░░░░░░░░░░░ | 🟢 적음 |
| Nghe An | 1 | ░░░░░░░░░░░░░░░░░░░░ | 🟢 적음 |

| 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | 0 | 0 | 0 | 0 | 3 | 1 | 89 |

📌 마스터플랜 KPI DB — 성별 핵심 프로젝트

| 성/도시 | KPI 목표 (2030) | 핵심 프로젝트 |
| --- | --- | --- |
| Ho Chi Minh City | - | Long Thanh 국제공항 1단계; Ring Road 3 (호치민 외곽순환) |
| Hanoi | - | Ring Road 4 (하노이 외곽순환); Noi Bai 공항 T3 터미널 |
| Dong Nai | - | Long Thanh 국제공항 연계 인프라; Dong Nai 신항 (Phuoc An) |
| Hai Phong | - | Lach Huyen 심수항 2단계; Nam Do Son 신항 |
| Da Nang | - | 다낭 공항 T3 신터미널; Lien Chieu 항 신설 |
| Quang Ninh | - | Van Don 공항 확장; Ha Long-Hai Phong 고속도로 |

# 5. 한국 기업 기회 분석

| 분야 | 우선순위 | 기회 내용 |
| --- | --- | --- |
| 고속도로 EPC | 🔴 HIGH | 남북고속도로·링로드·지방 고속도로 — 현대건설·GS건설·DL이앤씨 수주 기회 |
| 공항 설계·시공 | 🔴 HIGH | Long Thanh 1단계($16B), 다낭 T3, 노이바이 T3 — 인천공항공사 기술자문 + 한국 건설사 |
| 철도 차량·시스템 | 🔴 HIGH | 고속철도·도시철도 차량 — 현대로템 + LS Electric 컨소시엄 |
| 항만 장비·물류 | 🟠 MEDIUM | Lach Huyen 2단계, Lien Chieu 신항 — 한국 항만 장비(크레인) + 물류 거점 |
| 교통 ITS·스마트도로 | 🟠 MEDIUM | 고속도로 스마트 교통 시스템 — 한국 ITS 솔루션 (SK, KT 컨소시엄) |
| ODA 활용 | 🔴 HIGH | EDCF(수출입은행) 철도·항만 ODA 패키지 — 한국 기업 참여 조건부 |

# Appendix — 전체 관련 기사 목록

총 94건  (표: 최대 80건, 최신순)

| No | 날짜 | 제목 | 출처 | 플랜 |
| --- | --- | --- | --- | --- |
| 1 | 2026-03-29 | Hải Phòng đề xuất miễn phí hạ tầng cảng biển đối với xă | Thanh Nien - Kinh | VN-TRAN-2055 |
| 2 | 2026-03-29 | Hải Phòng miễn phí hạ tầng cảng biển cho doanh nghiệp k | VietnamNet - Kinh | VN-TRAN-2055 |
| 3 | 2026-03-28 | National Highway 13 expansion project set to break deca | SGGP News English | VN-TRAN-2055 |
| 4 | 2026-03-28 | Lãnh đạo Hà Nội giải thích lý do xây dựng sân bay thứ 2 | Tuoi Tre - Kinh do | VN-TRAN-2055 |
| 5 | 2026-03-28 | Đề xuất xây sân bay thứ 2 vùng thủ đô ở tỉnh lân cận Hà | Tuoi Tre - Kinh do | VN-TRAN-2055 |
| 6 | 2026-03-28 | Metro TP.HCM vào guồng 'nước rút' | Thanh Nien - Kinh | VN-TRAN-2055 |
| 7 | 2026-03-27 | Sân bay Phù Cát và Pleiku: "Cửa ngõ" liên kết du lịch b | VietnamPlus - Giao | VN-TRAN-2055 |
| 8 | 2026-03-26 | Nội Bài và Đà Nẵng thăng hạng trong Top 100 sân bay tốt | VietnamPlus - Giao | VN-TRAN-2055 |
| 9 | 2026-03-25 | Gỡ vướng thủ tục, mặt bằng cho tuyến Metro Suối Tiên-Sâ | VietnamPlus - Giao | VN-TRAN-2055; VN-URB-METR |
| 10 | 2026-03-24 | TP Hồ Chí Minh: Giao thông công cộng tăng sức hút trước | VietnamPlus - Giao | HN-URBAN-INFRA; VN-TRAN-2 |
| 11 | 2026-03-10 | Bien Hoa – Vung Tau Expressway targeted for early opera | SGGP News English | VN-TRAN-2055 |
| 12 | 2026-03-09 | 12-lane expansion proposed for HCMC–Long Thanh Airport | SGGP News English | VN-TRAN-2055 |
| 13 | 2026-03-08 | Transport infrastructure in process of synchronisation |  | VN-TRAN-2055 |
| 14 | 2026-03-06 | Construction accelerates on expressways linking HCMC to | SGGP News English | VN-TRAN-2055 |
| 15 | 2026-03-06 | HCMC proposes expanding Ring Road 3 to eight-lane expre | SGGP News English | VN-TRAN-2055 |
| 16 | 2026-03-05 | In southern Vietnam, homes left dangling 10 m above hig | VnExpress English | VN-TRAN-2055 |
| 17 | 2026-03-05 | Emirates to resume Hanoi – Dubai service on March 6 | SGGP News English | VN-TRAN-2055 |
| 18 | 2026-03-05 | HCMC focuses resources on transport infrastructure deve | SGGP News English | VN-TRAN-2055 |
| 19 | 2026-03-05 | Dong Nai launches Huong Lo 2 link to HCMC – Long Thanh | SGGP News English | VN-TRAN-2055 |
| 20 | 2026-03-04 | PM orders urgent construction of HCMC–Long Thanh Airpor | SGGP News English | VN-TRAN-2055 |
| 21 | 2026-03-04 | Upgrade of Lien Khuong International Airport kicked off | SGGP News English | VN-TRAN-2055 |
| 22 | 2026-03-04 | Sasco Infinite Club - khi sân bay là điểm chạm của nhữn | VietnamNet - Kinh | VN-TRAN-2055 |
| 23 | 2026-03-03 | Vietnam suspends dispatch of workers to Middle East | SGGP News English | VN-TRAN-2055 |
| 24 | 2026-03-03 | HCMC submits urgent report on urban railway project imp | SGGP News English | VN-TRAN-2055 |
| 25 | 2026-03-03 | HCMC accelerates implementation of key transport infras | SGGP News English | VN-TRAN-2055 |
| 26 | 2026-03-03 | VEC proposes to halt temporary toll collection at Long | SGGP News English | VN-TRAN-2055 |
| 27 | 2026-03-02 | 24/7 task force established to deploy for expressway to | SGGP News English | VN-TRAN-2055 |
| 28 | 2026-03-02 | Vietnam ensures flight safety amid tensions in Middle E | SGGP News English | VN-TRAN-2055 |
| 29 | 2026-03-01 | Emirates, Qatar Airways planes stranded in Vietnam amid | VnExpress English | VN-TRAN-2055 |
| 30 | 2026-02-27 | HCMC accelerates infrastructure projects links to Long | SGGP News English | VN-TRAN-2055 |
| 31 | 2026-02-27 | Chủ đầu tư sân bay Long Thành làm ăn ra sao trước biến | VietnamNet - Kinh | VN-TRAN-2055 |
| 32 | 2026-02-26 | 78-km highway and light rail line proposed to transform | VnExpress English | VN-TRAN-2055 |
| 33 | 2026-02-26 | One of Hanoi's most congested roads to get $838M upgrad | VnExpress English | VN-TRAN-2055 |
| 34 | 2026-02-25 | Vietnam Airlines adjusts flights as Lien Khuong Airport | SGGP News English | VN-TRAN-2055 |
| 35 | 2026-02-25 | Bien Hoa – Vung Tau Expressway project accelerated prog | SGGP News English | VN-TRAN-2055 |
| 36 | 2026-02-24 | Thaco wants to complete HCMC–Long Thanh airport rail li | VnExpress English | VN-TRAN-2055 |
| 37 | 2026-02-24 | Hanoi metro ridership up over 32% during Tet | VnExpress English | HN-URBAN-INFRA; VN-TRAN-2 |
| 38 | 2026-02-24 | Vietnam's military hunting rogue drone operators who pa | VnExpress English | VN-TRAN-2055 |
| 39 | 2026-02-24 | Passenger traffic through Tan Son Nhat Airport remains | SGGP News English | VN-TRAN-2055 |
| 40 | 2026-02-23 | Vietnam's busiest airports handle over 300,000 passenge | VnExpress English | VN-TRAN-2055 |
| 41 | 2026-02-23 | Drones disrupt 54 flights at Da Nang airport during Tet | VnExpress English | VN-TRAN-2055 |
| 42 | 2026-02-21 | Tan Son Nhat airport’s passenger number hits 10-year hi | VnExpress English | VN-TRAN-2055 |
| 43 | 2026-02-21 | Construction of Phuoc Khanh Bridge, linking HCMC and Do | SGGP News English | VN-TRAN-2055 |
| 44 | 2026-02-19 | Ho Chi Minh City outlines roadmap of new urban developm | SGGP News English | VN-TRAN-2055 |
| 45 | 2026-02-16 | Vietnam can bar people from leaving the country over ta | VnExpress English | VN-TRAN-2055 |
| 46 | 2026-02-15 | Can Vietnam cut the 3-hour trip to Long Thanh Airport t | VnExpress English | VN-TRAN-2055 |
| 47 | 2026-02-15 | Tan Son Nhat Airport handles over 1,000 flights per day | SGGP News English | VN-TRAN-2055 |
| 48 | 2026-02-15 | Mekong Delta gains new momentum with Can Tho–Ca Mau Exp | SGGP News English | VN-TRAN-2055; VN-MEKONG-D |
| 49 | 2026-02-14 | Inside Ho Chi Minh City’s $390M elevated roadway for th | VnExpress English | VN-TRAN-2055 |
| 50 | 2026-02-14 | Ho Chi Minh City airport hits record 164,000 passengers | VnExpress English | VN-TRAN-2055 |
| 51 | 2026-02-14 | Emotional reunions as thousands pack Ho Chi Minh City a | VnExpress English | VN-TRAN-2055 |
| 52 | 2026-02-13 | Hanoi waives public transport fares during Tet holiday | VnExpress English | HN-URBAN-INFRA; VN-TRAN-2 |
| 53 | 2026-02-13 | Vietnam's two busiest airports brace for record Tet cro | VnExpress English | VN-TRAN-2055 |
| 54 | 2026-02-13 | Fuel supply measures issued for HCMC–Long Thanh–Dau Gia | SGGP News English | VN-TRAN-2055 |
| 55 | 2026-02-12 | VN aims to develop a more self-reliant steel industry, | Vietnam News - Eco | VN-TRAN-2055 |
| 56 | 2026-02-12 | Bien Hoa–Vung Tau Expressway ready for temporary operat | SGGP News English | VN-TRAN-2055 |
| 57 | 2026-02-12 | Heavy congestion recorded on roads leading to Tan Son N | SGGP News English | VN-TRAN-2055 |
| 58 | 2026-02-12 | Long Thanh International Airport project urged to meet | SGGP News English | VN-TRAN-2055 |
| 59 | 2026-02-12 | Triển khai cầu Tứ Liên cùng Vingroup, cầu Ngọc Hồi và m | CafeBiz - Home | VN-TRAN-2055 |
| 60 | 2026-02-12 | Ho Chi Minh City unveils design of mega sea link betwee | VnExpress English | VN-TRAN-2055 |
| 61 | 2026-02-12 | Vietnam proposes $755M expressway link between Ho Chi M | VnExpress English | VN-TRAN-2055 |
| 62 | 2026-02-11 | Tet exodus locks up key expressways out of Ho Chi Minh | VnExpress English | VN-TRAN-2055 |
| 63 | 2026-02-11 | Ho Chi Minh City airport expected to handle over 1,000 | VnExpress English | VN-TRAN-2055 |
| 64 | 2026-02-11 | Numerous flights in Hanoi delayed in the run-up to Tet | SGGP News English | VN-TRAN-2055 |
| 65 | 2026-02-11 | Tan Son Nhat Airport handles 1,015 flights, nearly 145, | SGGP News English | VN-TRAN-2055 |
| 66 | 2026-02-10 | Cold rain and Tet rush bring Hanoi traffic to a standst | VnExpress English | HN-URBAN-INFRA; VN-TRAN-2 |
| 67 | 2026-02-10 | Vietnam accelerates green transition for seaports | SGGP News English | VN-TRAN-2055 |
| 68 | 2026-02-10 | Vietnam's top leader orders plan to cut HCMC - Long Tha | VnExpress English | VN-TRAN-2055 |
| 69 | 2026-02-10 | 124 worker families return home aboard “Trade Union Tra | SGGP News English | VN-TRAN-2055 |
| 70 | 2026-02-10 | Authorities work to ensure fuel supply on HCMC–Long Tha | SGGP News English | VN-TRAN-2055 |
| 71 | 2026-02-09 | Traffic plans for three expressways through Central reg | SGGP News English | VN-TRAN-2055 |
| 72 | 2026-02-09 | Hà Nội: Kéo dài giờ cao điểm Metro để giảm tải giờ tan | Bao Xay Dung | HN-URBAN-INFRA; VN-TRAN-2 |
| 73 | 2026-02-07 | Vietnam unveils $794M cable bridge design linking Ho Ch | VnExpress English | VN-TRAN-2055 |
| 74 | 2026-02-07 | Bridge to nowhere: Vietnam province spends $600,000 on | VnExpress English | VN-TRAN-2055 |
| 75 | 2026-02-06 | Herd of cows falls from truck in Vietnam, sending high- | VnExpress English | VN-TRAN-2055 |
| 76 | 2026-02-06 | HCMC plans seven bus routes to Long Thanh airport ahead | SGGP News English | VN-TRAN-2055 |
| 77 | 2026-02-06 | Mr. Nguyen Van Dung elected as Vice Chairman of HCMC Pe | SGGP News English | VN-TRAN-2055 |
| 78 | 2026-02-06 | Ho Chi Minh City approves investment policy for Thu Thi | SGGP News English | VN-TRAN-2055 |
| 79 | 2026-02-05 | Vietnam aims to spend $123B to build nearly 9,000 km of | VnExpress English | VN-TRAN-2055 |
| 80 | 2026-02-05 | Ho Chi Minh City plans 7 bus routes to Long Thanh Airpo | VnExpress English | VN-TRAN-2055 |