VIETNAM INFRASTRUCTURE INTELLIGENCE HUB

국가 폐수처리 마스터플랜 2021-2030

Plan ID: VN-WW-2030

| 보고 기간 | 2026-04-08 ~ 2026-04-14 (W16/2026) |
| --- | --- |
| 근거 법령 | - |
| 총 투자 규모 | 약 97억 달러 (2015-2030) |
| 2030 핵심 KPI | treatment_rate:70% / capacity_m3_day:3,000,000~4,000,000 |
| 기사 현황 | 역사 전체 221건 ¦ 보고(2026년) 4건 |

생성: 2026-04-14 10:42  |  Pipeline v3.0  |  CONFIDENTIAL

# 1. Executive Briefing

| 역사 전체 기사 | 보고 기사 (2026년) | 관련성 통과율 | 최다 활동 지역 |
| --- | --- | --- | --- |
| 221 | 4 | 2% | Ho Chi Minh City |

# 2. 국가 KPI 목표 및 플랜 개요

| 구분 | KPI 항목 | 목표치 |
| --- | --- | --- |
| 기준 (2020) | treatment rate | 15% |
|  | capacity m3 day | 850,000 |
| 목표 (2025) | treatment rate | 20~30% |
|  | capacity m3 day | 1,300,000 |
| 목표 (2030) | treatment rate | 70% |
|  | capacity m3 day | 3,000,000~4,000,000 |

💰 총 투자 규모: 약 97억 달러 (2015-2030)  |  📋 총 프로젝트 수: 53건

# 3. 전국 단위 주요 뉴스 (2026년, 2건)

[01] Wastewater Treatment Market Growth Opportunities at Vietnam ...

| 📅 2026-03-17 | 📰 | 🏙️ National / Unspecified |
| --- | --- | --- |

🇰🇷 베트남 수도협회(VWSA)가 주최하는 '베트남 워터 위크 2026'이 2026년 9월 16일부터 18일까지 하노이에서 개최됩니다. 급격한 도시화와 수질 오염으로 인해 폐수 처리 및 하수 인프라에 대한 수요가 급증함에 따라, 이번 행사는 국내외 기업들에게 기술 전시 및 파트너십 구축의 핵심 플랫폼이 될 전망입니다.

🇺🇸 Vietnam Water Week 2026 will be held in Hanoi from September 16-18, 2026, organized by the Vietnam Water Supply and Sewerage Association (VWSA) to address rising demands in wastewater treatment and dr

https://www.linkedin.com/posts/vietnam-water-week-official_vietnamwaterweek2026-

[02] The Kingdom of the Netherlands in Vietnam's Post - LinkedIn

| 📅 2026-02-02 | 📰 | 🏙️ National / Unspecified |
| --- | --- | --- |

🇰🇷 베트남 정부는 네덜란드 정부의 지원을 받아 빈롱시에서 도시 개발 및 기후 변화 대응 프로젝트를 추진하며 하수 처리 시설 건설 입찰을 공고했습니다. 이 사업은 스마트 시티 인프라 구축과 기후 위기 극복을 목표로 하며 입찰 마감일은 2026년 2월 23일입니다.

🇺🇸 The Vietnamese government, supported by the Netherlands, has opened a call for proposals for wastewater treatment and urban infrastructure in Vinh Long City as part of a climate change adaptation proj

https://www.linkedin.com/posts/the-kingdom-of-the-netherlands-in-vietnam_call-fo

# 4. Province × Project 진행현황 추적

## 📍 Hanoi

2030 KPI: capacity_m3_day: 1,200,000 / treatment_rate: 85%

### 주요 프로젝트

| 프로젝트명 | 규모/용량 | 투자 | 현황 | 기사 |
| --- | --- | --- | --- | --- |
| 옌짜(Yen Xa) WWTP | 270,000 m³/day | JICA ODA | 🟡 건설중 | - |
| 박탕롱(Bac Thang Long) WWTP | 42,000 m³/day | ADB | 🟢 운영중 | - |
| 낌리엔(Kim Lien) WWTP 확장 | 100,000~150,000 m³/day | - | ⚪ 계획 | - |
| 또리(To Lich) 강 정화 사업 | - | - | 🟡 진행중 | - |

### 📰 관련 기사 (10건)

[1] [VI→EN] Hà Nội khẩn trương triển khai 10 công trình thoát nước với tổng vốn 5.57

📅 2026-03-24  |  📰 VietnamPlus - Moi truong

📄 Hà Nội khẩn trương triển khai 10 công trình thoát nước với tổng vốn 5.579 tỷ đồng, quyết tâm hoàn thành trước mùa mưa bão 2026 nhằm nâng cao năng lực tiêu thoát nước, giảm tình trạng ngập úng đô thị.

https://www.vietnamplus.vn/ha-noi-gap-rut-trien-khai-10-cong-trinh-thoat-nuoc-ch

[2] Completion of the Largest Sewage Treatment Plant in Hanoi, Vietnam

📅 2025-09-03  |  📰

🇰🇷 JFE 엔지니어링과 쓰키시마 JFE 아쿠아 솔루션이 하노이 최대 규모인 옌싸(Yen Xa) 하수처리장 건설을 2025년 5월에 완공했습니다. 이 시설은 일일 270,000m³의 처리 용량을 갖추어 약 100만 명의 시민에게 서비스를 제공하며, 베트남의 수질 오염 개선 및 인프라 현대화 목표에 기여합니다.

https://www.jfe-eng.co.jp/en/news/2025/20250903.html

[3] Hanoi to build US$16-million wastewater treatment plant

📅 2025-06-03  |  📰

🇰🇷 하노이 인민위원회는 호아이득(Hoai Duc) 현의 환경 오염 해결을 위해 4,300억 베트남 동(약 1,650만 달러) 규모의 하수 처리장 및 관로 시스템 건설을 승인했습니다. 이 프로젝트는 2026년부터 2029년까지 진행되며, 2030년까지 시 전체 오수를 41개 처리 시설을 통해 관리하려는 베트남의 국가 인프라 계획의 일환입니다.

https://hanoitimes.vn/hanoi-to-build-ususd16-million-wastewater-treatment-plant.

[4] Yen Xa Wastewater Treatment Plant begins trial operation as Northern Vietnam's l

📅 2025-01-03  |  📰 b-company.jp

🇰🇷 하노이는 북부 베트남 최대 규모인 옌싸(Yen Xa) 하수처리장의 시험 가동을 시작하며 수질 오염 해결을 위한 중요한 전환점을 맞이했습니다. 일본 ODA 자금으로 건설된 이 시설은 하노이의 하수 처리율을 50%까지 끌어올리고, 2030년까지 처리율 70% 달성을 목표로 하는 정부 계획에 기여할 것입니다.

https://b-company.jp/trial-operation-of-northern-vietnam-largest-wastewater-trea

[5] Hanoi reduces Yen Xa wastewater project budget by over $200 million

📅 2024-12-11  |  📰 Vietnamnet

https://vietnamnet.vn/en/hanoi-reduces-yen-xa-wastewater-project-budget-by-over-

※ 추가 5건 — Appendix 참조

## 📍 Ho Chi Minh City

2030 KPI: capacity_m3_day: 2,100,000 / treatment_rate: 80%

### 주요 프로젝트

| 프로젝트명 | 규모/용량 | 투자 | 현황 | 기사 |
| --- | --- | --- | --- | --- |
| 빈헝(Binh Hung) WWTP Basin 1 | 1,000,000 m³/day | - | 🟢 운영중 | 1건 |
| 빈헝(Binh Hung) WWTP Basin 2 | 524,000 m³/day | - | 🟡 건설중 | 1건 |
| 빈떤(Binh Tan) WWTP 확장 | 200,000 m³/day | - | ⚪ 계획 | 1건 |
| 투득(Thu Duc) 하수관거 정비 | - | - | 🟡 진행중 | - |

### 📰 관련 기사 (11건)

[1] Ho Chi Minh City strengthens oversight of automatic emission monitoring

📅 2026-03-05  |  📰 SGGP News English

🇺🇸 Ho Chi Minh City has ordered stricter supervision of continuous automatic emission monitoring systems, directing agencies to enforce compliance and ensure transparent environmental data as part of its

https://en.sggp.org.vn/ho-chi-minh-city-strengthens-oversight-of-automatic-emiss

[2] Thu Duc City WWTP becomes Southeast Asia's largest wastewater treatment plant

📅 2025-06-15  |  📰 trade.gov

🇺🇸 Southeast Asia's largest WWTP under construction in Thu Duc City with $524 million investment. Features MBBR technology, treating 1.1 million m3/day, serving 1.8 million residents across eight distric

https://www.trade.gov/market-intelligence/vietnam-water-and-wastewater-managemen

[3] Putting into operation a wastewater treatment plant for 2 million people in Ho C

📅 2024-08-27  |  📰 Tienphong News

https://tienphong.vn/dua-vao-van-hanh-nha-may-xu-ly-nuoc-thai-cho-2-trieu-dan-tp

[4] Close-up of the 6.000 billion VND wastewater treatment plant, the largest in Sou

📅 2024-07-29  |  📰 Vietnam.vn

https://www.vietnam.vn/en/can-canh-nha-may-xu-ly-nuoc-thai-6-000-ty-dong-lon-nha

[5] Southeast Asia's largest wastewater treatment plant nears completion in HCM City

📅 2024-07-19  |  📰 Vietnam Net

https://vietnamnet.vn/en/southeast-asia-s-largest-wastewater-treatment-plant-nea

※ 추가 6건 — Appendix 참조

## 📍 Da Nang

2030 KPI: capacity_m3_day: 200,000 / treatment_rate: 75%

### 주요 프로젝트

| 프로젝트명 | 규모/용량 | 투자 | 현황 | 기사 |
| --- | --- | --- | --- | --- |
| 안돈(An Don) WWTP | 120,000 m³/day | ADB ODA | 🟡 건설중 | - |
| 호아꾸이(Hoa Khanh) 공단 WWTP | 30,000 m³/day | - | 🟢 운영중 | - |

### 📰 관련 기사 (1건)

[1] Which contractors compete for the 370 billion VND construction package at the Da

📅 2024-07-10  |  📰 Enviroment & Urban

https://www.moitruongvadothi.vn/nhung-nha-thau-nao-canh-tranh-goi-xay-lap-370-ty

## 📍 Dong Nai

2030 KPI: capacity_m3_day: 150,000

### 주요 프로젝트

| 프로젝트명 | 규모/용량 | 투자 | 현황 | 기사 |
| --- | --- | --- | --- | --- |
| 비엔호아(Bien Hoa) WWTP 2단계 | 100,000 m³/day | - | ⚪ 계획 | - |
| 롱빈(Long Binh) 공단 폐수처리 | 50,000 m³/day | - | 🟢 운영중 | - |

### 📰 관련 기사 (2건)

[1] Khang Nam Group proposes to build 3 wastewater treatment projects in Dong Nai

📅 2024-11-06  |  📰 Dong Nai News

https://baodongnai.com.vn/tin-moi/202411/khang-nam-group-de-xuat-lam-3-du-an-xu-

[2] For many years there has been no urban wastewater treatment project

📅 2024-08-01  |  📰 Dong Nai News

https://baodongnai.com.vn/kinh-te/202407/nhieu-nam-khong-co-du-an-xu-ly-nuoc-tha

## 📍 Binh Duong

2030 KPI: capacity_m3_day: 200,000

### 주요 프로젝트

| 프로젝트명 | 규모/용량 | 투자 | 현황 | 기사 |
| --- | --- | --- | --- | --- |
| DI An WWTP | 100,000 m³/day | - | 🟢 운영중 | - |
| Thu Dau Mot WWTP 확장 | 100,000 m³/day | - | ⚪ 계획 | - |

### 📰 관련 기사 (1건)

[1] Urgently complete procedures to submit to the Government for approval the Ben Ca

📅 2024-06-24  |  📰 Binh Duong news

https://baobinhduong.vn/khan-truong-hoan-thien-thu-tuc-trinh-chinh-phu-phe-duyet

## 📍 Hai Phong

2030 KPI: capacity_m3_day: 150,000

### 주요 프로젝트

| 프로젝트명 | 규모/용량 | 투자 | 현황 | 기사 |
| --- | --- | --- | --- | --- |
| 하이퐁 중앙 WWTP | 100,000 m³/day | JICA | 🟡 건설중 | - |

### 📰 관련 기사 (3건)

[1] Industrial wastewater reuse pilot launched under ACE-Biz project

📅 2025-11-20  |  📰 vneconomy.vn

🇺🇸 UNDP launches wastewater reuse pilot at DEEP C Haiphong 2 Industrial Zone using Nanofiltration and RO technology. Output water meets standards for cooling systems and solar panel washing.

https://en.vneconomy.vn/pilot-project-on-reusing-industrial-wastewater-launched.

[2] UNDP launches pilot industrial wastewater reuse project at DEEP C Industrial Zon

📅 2025-11-18  |  📰 undp.org

🇺🇸 UNDP Vietnam, Embassy of Netherlands, and DEEP C Industrial Zones launch pilot project on industrial wastewater reuse. Applies Nano membrane and RO technology with 1m3/hour capacity, targeting scale-u

https://www.undp.org/vietnam/press-releases/launching-pilot-project-industrial-w

[3] Inauguration of wastewater treatment plant at Cat Ba Amatina project

📅 2024-11-26  |  📰 Investment news

https://baodautu.vn/khanh-thanh-nha-may-xu-ly-nuoc-thai-tai-du-an-cat-ba-amatina

## 📍 Can Tho

2030 KPI: capacity_m3_day: 100,000

### 주요 프로젝트

| 프로젝트명 | 규모/용량 | 투자 | 현황 | 기사 |
| --- | --- | --- | --- | --- |
| 껀터 광역 WWTP 신설 | 80,000 m³/day | ADB | ⚪ 계획 | - |

### 📰 관련 기사 (1건)

[1] French firm explores investment opportunities in wastewater treatment in Can Tho

📅 2024-08-20  |  📰 Vietnam Plus

https://en.vietnamplus.vn/french-firm-explores-investment-opportunities-in-waste

## 📍 Ba Ria-Vung Tau

### 주요 프로젝트

| 프로젝트명 | 규모/용량 | 투자 | 현황 | 기사 |
| --- | --- | --- | --- | --- |
| 바리아붕따우 WWTP (ODA) | 50,000 m³/day | ODA | ⚪ 계획 | - |

ℹ️ 최근 기사 없음 (데이터베이스에서 모니터링 중)

## 📍 Bac Ninh

### 주요 프로젝트

| 프로젝트명 | 규모/용량 | 투자 | 현황 | 기사 |
| --- | --- | --- | --- | --- |
| 박닌 WWTP 신설 | 30,000 m³/day | - | ⚪ 계획 | - |

### 📰 관련 기사 (5건)

[1] Bac Ninh: Inviting bids for a 205 billion package of Tien Du district wastewater

📅 2024-11-28  |  📰 Bidding News

https://baodauthau.vn/bac-ninh-moi-thau-goi-205-ty-thuoc-du-an-xu-ly-nuoc-thai-h

[2] Official operation of Phu Lam Industrial Cluster Wastewater Treatment Plant

📅 2024-11-04  |  📰 Bac Ninh News

https://bacninh.gov.vn/news/-/details/20182/van-hanh-chinh-thuc-nha-may-xu-ly-nu

[3] Inauguration of the modern wastewater treatment plant at Gia Binh II Industrial

📅 2024-08-04  |  📰 Resources and Environment

https://baotainguyenmoitruong.vn/khanh-thanh-nha-may-xu-ly-nuoc-thai-hien-dai-ta

[4] Acceptance of the wastewater plant for the most polluted craft village in the co

📅 2024-07-28  |  📰 Labour news

https://laodong.vn/ban-doc/nghiem-thu-nha-may-nuoc-thai-cho-lang-nghe-o-nhiem-nh

[5] Test operation of Phu Lam Industrial Cluster wastewater treatment plant

📅 2024-01-30  |  📰 Bac Ninh News

https://bacninh.gov.vn/news/-/details/20182/van-hanh-thu-nghiem-nha-may-xu-ly-nu

## 📍 Ba Ria Vung Tau

### 📰 관련 기사 (3건)

[1] Bà Rịa-Vũng Tàu to benefit from ODA-funded wastewater treatment project

📅 2024-10-24  |  📰 Vietnam News

https://vietnamnews.vn/environment/1665589/ba-ria-vung-tau-to-benefit-from-oda-f

[2] Southern Vietnam province fines Korea-invested Kbec Vina for wastewater dumping

📅 2024-07-06  |  📰 The Investor

https://theinvestor.vn/southern-vietnam-province-fines-korea-invested-kbec-vina-

[3] South Korea’s Kbec Vina caught dumping wastewater again in southern Vietnam

📅 2024-06-04  |  📰 The Investor

https://theinvestor.vn/south-koreas-kbec-vina-caught-dumping-wastewater-again-in

## 📍 Tay Ninh

### 📰 관련 기사 (4건)

[1] Tay Ninh: Nearly 350 billion invested in Hoa Thanh urban wastewater treatment sy

📅 2024-10-29  |  📰 Bidding news

https://baodauthau.vn/tay-ninh-gan-350-ty-dau-tu-he-thong-xu-ly-nuoc-thai-do-thi

[2] Tay Ninh: Invest in building an urban wastewater treatment system

📅 2024-07-05  |  📰 Environment & Urban

https://www.moitruongvadothi.vn/tay-ninh-dau-tu-xay-dung-he-thong-xu-ly-nuoc-tha

[3] Approval of investment policy for Chau Thanh town wastewater treatment system pr

📅 2024-05-30  |  📰 Tay Ninh News

https://hdnd.tayninh.gov.vn/vi/news/ky-hop-hoi-dong-nhan-dan/phe-duyet-chu-truon

[4] Tay Ninh City: Expected to inaugurate the Wastewater Treatment Plant before Apri

📅 2024-03-14  |  📰 Tay Ninh News

https://baotayninh.vn/thanh-pho-tay-ninh-du-kien-khanh-thanh-nha-may-xu-ly-nuoc-

## 📍 Quang Ngai

### 📰 관련 기사 (2건)

[1] Quang Ngai would like to adjust the rainwater and wastewater collection and trea

📅 2024-09-15  |  📰 Investment news

https://baodautu.vn/quang-ngai-xin-dieu-chinh-du-an-thu-gom-xu-ly-nuoc-mua-nuoc-

[2] Company fined $13,500 for discharging wastewater containing highly toxic chemica

📅 2024-02-19  |  📰 Tuoitre news

https://tuoitrenews.vn/news/society/20240219/company-fined-13500-for-discharging

## 📍 Binh Dinh

### 📰 관련 기사 (2건)

[1] Binh Dinh focuses on investing in synchronous wastewater treatment systems in in

📅 2024-07-12  |  📰 Enviroment News

https://moitruong.net.vn/binh-dinh-tap-trung-dau-tu-dong-bo-he-thong-xu-ly-nuoc-

[2] Quy Nhon increases wastewater treatment capacity

📅 2024-05-16  |  📰 Vnexpress

https://vnexpress.net/quy-nhon-tang-cong-suat-xu-ly-nuoc-thai-4745428.html?gidzl

## 📍 Hung Yen

### 📰 관련 기사 (1건)

[1] Wastewater treatment plant No. 2 - Pho Noi Textile and Garment Industrial Park o

📅 2024-09-13  |  📰 Resources and Environment

https://baotainguyenmoitruong.vn/nha-may-xu-ly-nuoc-thai-so-2-kcn-det-may-pho-no

## 📍 Quang Tri

### 📰 관련 기사 (1건)

[1] Quang Tri: The wastewater treatment system in industrial parks still has many sh

📅 2024-05-27  |  📰 Construction News

https://baoxaydung.com.vn/quang-tri-he-thong-xu-ly-nuoc-thai-cac-khu-cong-nghiep

## 📍 Lam Dong

### 📰 관련 기사 (1건)

[1] Bao Loc: More than 1,026.5 billion VND to build a wastewater collection and trea

📅 2024-02-19  |  📰 Lam Dong News

https://baolamdong.vn/doi-song/202402/bao-loc-hon-10265-ty-dong-xay-dung-he-thon

## 📍 Phu Tho

### 📰 관련 기사 (1건)

[1] Phu Tho: 330 billion VND to build a wastewater collection system in Phu Tho town

📅 2024-12-05  |  📰 Bidding News

https://baodauthau.vn/phu-tho-330-ty-dong-xay-dung-he-thong-thu-gom-nuoc-thai-th

## 📍 Dong Thap

### 📰 관련 기사 (1건)

[1] Dong Thap: Proposing the Ministry of Construction to support the field of draina

📅 2024-11-13  |  📰 Construction News

https://baoxaydung.com.vn/dong-thap-de-xuat-bo-xay-dung-ho-tro-linh-vuc-thoat-nu

## 📍 Hai Duong

### 📰 관련 기사 (1건)

[1] Request the Dutch Government to provide non-refundable aid to build a wastewater

📅 2024-10-28  |  📰 Hai Duong News

https://baohaiduong.vn/de-nghi-chinh-phu-ha-lan-vien-tro-khong-hoan-lai-de-xay-d

## 📍 Quang Binh

### 📰 관련 기사 (1건)

[1] Quang Binh promotes completion of drainage and wastewater treatment networks

📅 2024-10-18  |  📰 Nature & Environment

https://thiennhienmoitruong.vn/quang-binh-day-manh-hoan-thien-mang-luoi-thoat-nu

## 📍 Hoa Binh

### 📰 관련 기사 (1건)

[1] Hoa Binh works on a wastewater treatment project worth over VND 688 billion

📅 2024-09-23  |  📰 Dantri News

https://dantri.com.vn/xa-hoi/hoa-binh-lam-du-an-xu-ly-nuoc-thai-tren-688-ty-dong

## 📍 Tra Vinh

### 📰 관련 기사 (1건)

[1] Tra Vinh: 100 billion VND to build Cau Ke district wastewater treatment plant

📅 2024-09-12  |  📰 Bidding news

https://baodauthau.vn/tra-vinh-100-ty-dong-xay-dung-nha-may-xu-ly-nuoc-thai-huye

## 📍 Ca Mau

### 📰 관련 기사 (1건)

[1] Ca Mau: The wastewater treatment project has been waiting for nearly 20 years

📅 2024-07-29  |  📰 Youth news

https://thanhnien.vn/ca-mau-du-an-xu-ly-nuoc-thai-gan-20-nam-van-nam-cho-1852407

## 📍 Khanh Hoa

### 📰 관련 기사 (1건)

[1] Operating the wastewater treatment plant in the north of  Nha Trang

📅 2024-07-25  |  📰 Khanh Hoa News

https://baokhanhhoa.vn/xa-hoi/202407/van-hanh-nha-may-xu-ly-nuoc-thai-phia-bac-t

## 📍 Ben Tre

### 📰 관련 기사 (1건)

[1] Ben Tre: Announcement of contract award for wastewater treatment package in Phu

📅 2024-07-10  |  📰 Enviroments & Urban

https://www.moitruongvadothi.vn/ben-tre-cong-bo-trao-hop-dong-goi-thau-xu-ly-nuo

## 📍 Quang Nam

### 📰 관련 기사 (1건)

[1] JICA experts proposed some contents on Hoi An urban wastewater management

📅 2024-06-06  |  📰 Quang Nam News

https://baoquangnam.vn/chuyen-gia-jica-de-xuat-mot-so-noi-dung-ve-quan-ly-nuoc-t

## 📍 Bac Giang

### 📰 관련 기사 (1건)

[1] Bac Giang: The cheapest industrial wastewater treatment service fee is 9,400 VND

📅 2024-05-08  |  📰 Industry and Environment

https://congnghiepmoitruong.vn/bac-giang-phi-dich-vu-xu-ly-nuoc-thai-cong-nghiep

## 📍 Vinh Phuc

### 📰 관련 기사 (1건)

[1] Focus on improving domestic wastewater treatment infrastructure

📅 2024-02-01  |  📰 Vinh Phuc News

https://baovinhphuc.com.vn/tin-tuc/ID/106305/Tap-trung-hoan-thien-ha-tang-xu-ly-

# 5. Province 활동도 종합

| 지방성 | 건수 | 비중 | 활동도 |
| --- | --- | --- | --- |
| Ho Chi Minh City | 25건 | 16.2% | 🔴 매우 활발 |
| 🇻🇳 전국 | 25건 | 16.2% | 🔴 매우 활발 |
| Hanoi | 19건 | 12.3% | 🔴 매우 활발 |
| Dong Nai | 10건 | 6.5% | 🟠 활발 |
| Da Nang | 10건 | 6.5% | 🟠 활발 |
| Bac Ninh | 6건 | 3.9% | 🟡 보통 |
| Ba Ria Vung Tau | 6건 | 3.9% | 🟡 보통 |
| Tay Ninh | 5건 | 3.2% | 🟡 보통 |
| Hai Phong | 4건 | 2.6% | 🟡 보통 |
| Binh Duong | 4건 | 2.6% | 🟡 보통 |
| Quang Ngai | 3건 | 1.9% | 🟢 적음 |
| Can Tho | 3건 | 1.9% | 🟢 적음 |

# 6. 리스크 및 비즈니스 기회

| 구분 | 내용 |
| --- | --- |
| 🚨 주요 리스크 | 처리율 15→70% 갭이 최대 리스크 (ODA 의존) |
| 💡 한국 기업 기회 | WWTP EPC, MBR 처리기술, 하수관, 슬러지 처리 |
| 📈 시장 전망 | JICA·ADB ODA 자금 확정. 2026-2028년 입찰 집중. |

# 7. Appendix — 전체 관련 기사 (154건, 관련성 통과)

※ 관련성 필터 통과 기사 (총 역사 221건 중 154건)
   전체 이력은 Database Excel 파일의 플랜별 시트에서 확인하세요.

| No | 날짜 | 제목 (EN/KO) | 출처 | 지역 |
| --- | --- | --- | --- | --- |
| 1 | 2026-03-24 | [VI→EN] Hà Nội khẩn trương triển khai 10 công trình thoát nư | VietnamPlus - Moi tr | Hanoi |
| 2 | 2026-03-17 | Wastewater Treatment Market Growth Opportunities at Vietnam |  | National / Unspecifi |
| 3 | 2026-03-05 | Ho Chi Minh City strengthens oversight of automatic emission | SGGP News English | Ho Chi Minh City |
| 4 | 2026-02-02 | The Kingdom of the Netherlands in Vietnam's Post - LinkedIn |  | National / Unspecifi |
| 5 | 2025-11-20 | Industrial wastewater reuse pilot launched under ACE-Biz pro | vneconomy.vn | Hai Phong |
| 6 | 2025-11-18 | UNDP launches pilot industrial wastewater reuse project at D | undp.org | Hai Phong |
| 7 | 2025-11-06 | Library | vwsa.org.vn | Vietnam |
| 8 | 2025-09-03 | Completion of the Largest Sewage Treatment Plant in Hanoi, V |  | Hanoi |
| 9 | 2025-08-22 | Vietnam Water Sector in the New Era: Challenges and Opportun |  | National / Unspecifi |
| 10 | 2025-06-15 | Thu Duc City WWTP becomes Southeast Asia's largest wastewate | trade.gov | Ho Chi Minh City |
| 11 | 2025-06-03 | Hanoi to build US$16-million wastewater treatment plant |  | Hanoi |
| 12 | 2025-01-03 | Yen Xa Wastewater Treatment Plant begins trial operation as | b-company.jp | Hanoi |
| 13 | 2024-12-11 | Hanoi reduces Yen Xa wastewater project budget by over $200 | Vietnamnet | Hanoi |
| 14 | 2024-12-10 | Hanoi pushes To Lich river cleanup and urban wastewater over | Vietnam Investment R | Vietnam |
| 15 | 2024-12-05 | Phu Tho: 330 billion VND to build a wastewater collection sy | Bidding News | Phu Tho |
| 16 | 2024-11-28 | Bac Ninh: Inviting bids for a 205 billion package of Tien Du | Bidding News | Bac Ninh |
| 17 | 2024-11-26 | Inauguration of wastewater treatment plant at Cat Ba Amatina | Investment news | Hai Phong |
| 18 | 2024-11-13 | Dong Thap: Proposing the Ministry of Construction to support | Construction News | Dong Thap |
| 19 | 2024-11-06 | Khang Nam Group proposes to build 3 wastewater treatment pro | Dong Nai News | Dong Nai |
| 20 | 2024-11-04 | Official operation of Phu Lam Industrial Cluster Wastewater | Bac Ninh News | Bac Ninh |
| 21 | 2024-10-29 | Tay Ninh: Nearly 350 billion invested in Hoa Thanh urban was | Bidding news | Tay Ninh |
| 22 | 2024-10-28 | Request the Dutch Government to provide non-refundable aid t | Hai Duong News | Hai Duong |
| 23 | 2024-10-24 | Bà Rịa-Vũng Tàu to benefit from ODA-funded wastewater treatm | Vietnam News | Ba Ria Vung Tau |
| 24 | 2024-10-18 | Quang Binh promotes completion of drainage and wastewater tr | Nature & Environment | Quang Binh |
| 25 | 2024-09-23 | Hoa Binh works on a wastewater treatment project worth over | Dantri News | Hoa Binh |
| 26 | 2024-09-15 | Quang Ngai would like to adjust the rainwater and wastewater | Investment news | Quang Ngai |
| 27 | 2024-09-13 | Wastewater treatment plant No. 2 - Pho Noi Textile and Garme | Resources and Enviro | Hung Yen |
| 28 | 2024-09-12 | Tra Vinh: 100 billion VND to build Cau Ke district wastewate | Bidding news | Tra Vinh |
| 29 | 2024-08-30 | Vietnam’s largest wastewater treatment plant begins operatio | Vietnam Net | Vietnam |
| 30 | 2024-08-27 | Putting into operation a wastewater treatment plant for 2 mi | Tienphong News | Ho Chi Minh City |
| 31 | 2024-08-20 | French firm explores investment opportunities in wastewater | Vietnam Plus | Can Tho |
| 32 | 2024-08-04 | Inauguration of the modern wastewater treatment plant at Gia | Resources and Enviro | Bac Ninh |
| 33 | 2024-08-01 | For many years there has been no urban wastewater treatment | Dong Nai News | Dong Nai |
| 34 | 2024-07-29 | Ca Mau: The wastewater treatment project has been waiting fo | Youth news | Ca Mau |
| 35 | 2024-07-29 | Close-up of the 6.000 billion VND wastewater treatment plant | Vietnam.vn | Ho Chi Minh City |
| 36 | 2024-07-28 | Acceptance of the wastewater plant for the most polluted cra | Labour news | Bac Ninh |
| 37 | 2024-07-28 | Wastewater treatment needs attention and investment | Water Magazine | Vietnam |
| 38 | 2024-07-25 | Operating the wastewater treatment plant in the north of Nh | Khanh Hoa News | Khanh Hoa |
| 39 | 2024-07-19 | Southeast Asia's largest wastewater treatment plant nears co | Vietnam Net | Ho Chi Minh City |
| 40 | 2024-07-17 | The largest wastewater treatment plant in Ho Chi Minh City d | Invesstment News | Ho Chi Minh City |
| 41 | 2024-07-14 | The factory located in District 12 lacks wastewater to treat | Youth news | Ho Chi Minh City |
| 42 | 2024-07-12 | Binh Dinh focuses on investing in synchronous wastewater tre | Enviroment News | Binh Dinh |
| 43 | 2024-07-10 | Ben Tre: Announcement of contract award for wastewater treat | Enviroments & Urban | Ben Tre |
| 44 | 2024-07-10 | Which contractors compete for the 370 billion VND constructi | Enviroment & Urban | Da Nang |
| 45 | 2024-07-06 | Southern Vietnam province fines Korea-invested Kbec Vina for | The Investor | Ba Ria Vung Tau |
| 46 | 2024-07-05 | Tay Ninh: Invest in building an urban wastewater treatment s | Environment & Urban | Tay Ninh |
| 47 | 2024-06-24 | Southeast Asia’s largest wastewater treatment facility to op | Vietnam News | Ho Chi Minh City |
| 48 | 2024-06-24 | Urgently complete procedures to submit to the Government for | Binh Duong news | Binh Duong |
| 49 | 2024-06-24 | Largest regional wastewater treatment facility to open in HC |  | National / Unspecifi |
| 50 | 2024-06-21 | Nhieu Loc – Thi Nghe wastewater treatment plant to be comple | Sai Gon News | Ho Chi Minh City |