REPORT ON THE WASTE MANAGEMENT IN VIETNAM FROM 2020 AND WASTE MANAGEMENT PLANNING UNTIL 2030

- Waste management in Vietnam from 2020 to 2024

- General overview

From 2020 to 2024, Vietnam has faced significant challenges in waste management due to rapid economic growth, urbanization, and the increase of industrial zones. The volume of municipal, industrial, and medical waste has increased significantly, placing a substantial burden on waste treatment systems.

Vietnam is witnessing a rapid growth in industrialization. This increase has caused negative impacts on the environment and natural assets. According to the World Bank, from the start of its market transformation, Vietnam emerged as one of the fastest-growing per-capita greenhouse gas emitters. Vietnam Briefing quoted data from the Ministry of Natural Resources and Environment (MoNRE), indicating that the country produces approximately 60,000 tonnes of household waste daily. Most notably, the urban areas of Hanoi and Ho Chi Minh City alone account for a significant portion, generating 7,000 to 9,000 tonnes of trash each, which is projected to increase by 10% to 16% by next year. This increase in waste production fuels the country's requirement for an effective and efficient waste management procedure.

(Source: https://www.mordorintelligence.com/industry-reports/vietnam-waste-management-market-study)

Vietnam has seen a significant increase in waste production due to rapid urbanization, population growth, and industrialization. According to the Ministry of Natural Resources and Environment (MoNRE), most waste in the country ends up in landfills, of which only 20% meet national sanitary standards​ (Waste Report ENG). The rapid growth of waste generation in Vietnam's five largest cities—Hanoi, Ho Chi Minh City, Hai Phong, Da Nang, and Can Tho—accounts for over 70% of the country's total waste output. Population expansion and urban sprawl have exacerbated hazardous solid waste levels, presenting serious management challenges and requiring improved strategies to handle issues like leachate contamination from poorly maintained landfills. Addressing these challenges remains a priority on the Vietnamese government’s agenda.

- Vietnam waste treatment status

2. 1. Waste generation volume

Municipal waste: : By 2024, Vietnam generates approximately 65,000 - 70,000 tons of household solid waste daily. The daily municipal waste generation in large urban areas like Hanoi and Ho Chi Minh City rose to around 8,000-9,000 tons per day by 2024, while in rural areas, waste generation remains lower, averaging 0.3 - 0.5 kg/person/day.

Industrial and medical waste: Industrial waste has grown rapidly along with the increase of industrial and export processing zones, accounting for approximately 25,000 tons per day by 2024, with about 10% being hazardous. Medical waste has also increased, especially after the COVID-19 pandemic, necessitating strict and safe treatment processes.

2.2 Treatment methods and technology:

Currently, the nationwide waste treatment capacity is estimated at around 45,000 - 50,000 tons per day. Although this figure is sufficient to handle a large portion of waste generated in major urban areas, limitations remain in terms of operational efficiency, management, and lack of waste sorting at the source

Landfilling: By 2024, about 70% of waste is still treated by landfilling, but most landfills have exceeded their capacity and fail to meet environmental standards.

Recycling and reusing: The recycling rate in Vietnam remains low, reaching only about 10%-15%. Recycling facilities are mainly concentrated in traditional craft villages, such as Van Lam (Hung Yen) and Thanh Hoa, with small-scale and outdated technology.

Waste-to-Energy incineration: Vietnam has implemented some waste-to-energy plants, but their capacity is still limited and does not meet the increasing demand.

List of some waste treatment plants in Vietnam by 2024

| No | Plant Name | Capacity (tons/day) | Location | Treatment Method |
| --- | --- | --- | --- | --- |
| 1 | Đa Phước Plant | 3,000 | Ho Chi Minh City | Landfilling |
| 2 | Nam Sơn Plant | 5,000 | Hanoi | Landfilling, Waste-to-energy |
| 3 | Thới Lai Plant | 400 | Can Tho | Waste-to-energy |
| 4 | Cầu Diễn Plant | 1,200 | Hanoi | Recycling |
| 5 | Bình Dương Waste Treatment Plant | 1,500 | Bình Dương | Recycling, Landfilling |
| 6 | Phước Hiệp Plant | 1,200 | Ho Chi Minh City | Landfilling |
| 7 | Bắc Sơn Waste Treatment Plant | 600 | Lạng Sơn | Landfilling, Recycling |
| 8 | Từ Liêm Waste Treatment Plant | 500 | Hanoi | Incineration |
| 9 | Sóc Sơn Waste Treatment Plant | 4,000 | Hanoi | Hygienic Landfilling, Incineration |
| 10 | Phú Quốc Waste Treatment Plant | 200 | Kiên Giang | Incineration, Recycling |
| 11 | Phú Thọ Waste Treatment Plant | 600 | Phú Thọ | Landfilling |
| 12 | Hòa Bình Waste Treatment Plant | 300 | Hòa Bình | Landfilling, Recycling |
| 13 | Hải Dương Waste Treatment Plant | 800 | Hải Dương | Hygienic Landfilling |
| 14 | Bắc Ninh Waste Treatment Plant | 1,000 | Bắc Ninh | Landfilling, Recycling |
| 15 | Quảng Ninh Waste Treatment Plant | 800 | Quảng Ninh | Waste-to-energy, Landfilling |
| 16 | Đồng Nai Waste Treatment Plant | 1,500 | Đồng Nai | Recycling, Landfilling |
| 17 | Ninh Bình Waste Treatment Plant | 400 | Ninh Bình | Landfilling |
| 18 | Thái Bình Waste Treatment Plant | 500 | Thái Bình | Landfilling |
| 19 | Thanh Hóa Waste Treatment Plant | 700 | Thanh Hóa | Landfilling, Recycling |
| 20 | Nghệ An Waste Treatment Plant | 600 | Nghệ An | Landfilling |
| 21 | Quảng Ngãi Waste Treatment Plant | 500 | Quảng Ngãi | Incineration |
| 22 | Bình Định Waste Treatment Plant | 400 | Bình Định | Incineration, Landfilling |
| 23 | Bình Thuận Waste Treatment Plant | 500 | Bình Thuận | Landfilling |
| 24 | Bà Rịa - Vũng Tàu Waste Treatment Plant | 800 | Bà Rịa - Vũng Tàu | Landfilling, Recycling |
| 25 | Long An Waste Treatment Plant | 1,000 | Long An | Landfilling |
| 26 | Tây Ninh Waste Treatment Plant | 700 | Tây Ninh | Incineration |
| 27 | Cà Mau Waste Treatment Plant | 300 | Cà Mau | Landfilling, Recycling |
| 28 | Kiên Giang Waste Treatment Plant | 500 | Kiên Giang | Incineration, Recycling |
| 29 | An Giang Waste Treatment Plant | 400 | An Giang | Landfilling |
| 30 | Tiền Giang Waste Treatment Plant | 500 | Tiền Giang | Landfilling, Recycling |
| 31 | Bến Tre Waste Treatment Plant | 400 | Bến Tre | Landfilling |
| 32 | Vĩnh Long Waste Treatment Plant | 300 | Vĩnh Long | Landfilling |
| 33 | Hậu Giang Waste Treatment Plant | 400 | Hậu Giang | Landfilling |
| 34 | Bạc Liêu Waste Treatment Plant | 300 | Bạc Liêu | Landfilling, Recycling |
| 35 | Đồng Tháp Waste Treatment Plant | 500 | Đồng Tháp | Landfilling |
| 36 | Sóc Trăng Waste Treatment Plant | 400 | Sóc Trăng | Landfilling |
| 37 | Ninh Thuận Waste Treatment Plant | 300 | Ninh Thuận | Landfilling |
| 38 | Gia Lai Waste Treatment Plant | 500 | Gia Lai | Landfilling |
| 39 | Đắk Lắk Waste Treatment Plant | 400 | Đắk Lắk | Landfilling |
| 40 | Kon Tum Waste Treatment Plant | 200 | Kon Tum | Landfilling |

With a total capacity of approximately 45,000 to 50,000 tons/day, Vietnam can generally process around 100% of solid waste in certain areas, especially large cities. However, waste management remains suboptimal due to plants not operating at full capacity, inefficient management, and a lack of waste sorting at the source.

The actual treatment rate is around 85-90% of waste due to operational challenges, logistics, and the continued use of temporary landfills or substandard methods in certain areas. By 2024 and beyond, Vietnam needs to build more modern waste treatment plants using advanced methods such as waste-to-energy and recycling.

II. Waste management strategy and plan to 2030

Vietnam has devised a sustainable development strategy extending to 2030 to tackle mounting waste management challenges. The strategy focuses on enhancing waste collection and treatment, promoting recycling, resource recovery, and reducing reliance on landfills.

1. Objectives

  - Increase collection and treatment

Vietnam aims for a waste collection rate of 90%-95% in urban areas and 80%-85% in rural areas by 2030. These ambitious targets are necessary due to the current urban waste management challenges. The targets represent a significant increase from current collection rates, which stand around 85% in cities and 60%-70% in rural areas

Source: Ministry of Natural Resources and Environment (MoNRE), Vietnam’s National Environmental Status Report, 2024, monre.gov.vn

  - Recycling and resource recovery

The government’s goal is to raise the recycling rate to 60%-85% and decrease landfill usage to below 30%. This aligns with Vietnam's commitment to fostering a circular economy. This approach includes developing compost production from organic waste, which helps reduce landfill usage while supporting sustainable agriculture

Source: Mordor Intelligence, Vietnam Waste Management Market Study, mordorintelligence.com

  - Minimizing waste from the source

The strategy emphasizes waste minimization through source segregation and heightened public awareness. Encouraging residents and businesses to separate recyclable materials helps increase recycling rates and reduce landfill dependency. This strategy is inspired by effective international waste management models, such as those in Japan and Germany, which prioritize strict waste separation

Source: Japan International Cooperation Agency (JICA), Solid Waste Management Initiatives in Vietnam, jica.go.jp

  - Infrastructure development:

Build and upgrade waste treatment facilities to international standards. Each locality should have at least one modern waste treatment facility by 2030. Build and operate at least 80 waste-to-energy plants nationwide, with a processing capacity of 5,000 to 10,000 tons of waste per day in major cities.

Specific regions identified for infrastructure development include:

- Major Urban Centers:

Hanoi, Ho Chi Minh City, and Da Nang, where advanced waste-to-energy (WTE) plants and recycling centers are essential to manage high volumes of waste effectively

Source: MoNRE, Vietnam’s National Environmental Status Report, 2024, monre.gov.vn

- Industrial Zones:

Binh Duong, Dong Nai, Hai Phong, and Quang Ninh host large industrial zones requiring high-capacity facilities to manage hazardous waste efficiently

Source: World Bank, Vietnam: Toward a Safe, Clean, and Resilient Environment, worldbank.org.

- Tourism Regions:

Tourism destinations like Khanh Hoa (Nha Trang) and Quang Nam (Hoi An) produce large amounts of plastic and other tourism-related waste, necessitating specialized treatment facilities to support sustainable tourism

Source: Vietnam Briefing, The State of Waste Management in Vietnam, vietnam-briefing.com.

2. Projected waste treatment needs by 2030

With a projected population of 105 million by 2030, daily waste generation is expected to reach 136,500 tons. Vietnam's current treatment facilities can handle around 45,000-50,000 tons per day, insufficient to meet future demand. Therefore, the strategy calls for doubling or tripling treatment capacity by constructing additional WTE plants and recycling facilities to manage this increase.

Projected Population in 2030: 105 million people

Estimated daily waste generation per person:
We assume that the daily waste generation rate is calculated by dividing the total projected daily waste generation by the projected population. Given that total daily waste generation is projected at 136,500 tons, we can calculate:

Daily waste generation per person= 136,500tons: 105,000,000people =1.3kg/person/day

Total daily waste generation in 2030:
The projected total is 136,500 tons per day.

Current Treatment Capacity:
Current facilities can handle approximately 45,000 to 50,000 tons per day.

Required increase in treatment capacity:
To meet the projected demand, Vietnam needs to at least double or triple its current treatment capacity. This means:

Doubling Capacity:
45,000×2=90,000 to 100,000 tons per day

Tripling Capacity:
45,000×3=135,000 to 150,000 tons per day

Source: MoNRE, Vietnam’s National Environmental Status Report, 2024, monre.gov.vn

The government also advocates for adopting advanced technologies, such as anaerobic digestion and pyrolysis, to maximize resource recovery. This strategy aligns with global best practices in waste management, similar to those implemented in Sweden, where waste-to-energy technology has proven effective in reducing landfill dependency

Source: World Bank, Vietnam: Toward a Safe, Clean, and Resilient Environment, worldbank.org.

Plan to meet capacity by 2030:

To meet the total treatment demand, approximately 60–70 new waste treatment plants need to be built, with an average capacity of around 2,000–2,500 tons/day per plant, focusing on priority areas such as Hanoi, HCMC, Binh Duong, Dong Nai, Da Nang, Hai Phong, Can Tho, etc.

### Waste treatment plant construction plan by 2030:

| Plant Name | Capacity (tons/day) | Treatment Method | Location | Completion Year |
| --- | --- | --- | --- | --- |
| Hanoi Waste Treatment Plant | 2,000 | Waste-to-Energy (WTE) | Hanoi | 2026 |
| HCMC Waste Treatment Plant | 2,500 | Incineration with Power Generation | Ho Chi Minh City | 2027 |
| Hai Phong Waste Plant | 1,800 | Sorting and Recycling | Hai Phong | 2025 |
| Da Nang Waste Plant | 2,000 | Pyrolysis and Power Generation | Da Nang | 2026 |
| Binh Duong Waste Plant | 1,500 | Sorting and Recycling | Binh Duong | 2027 |
| Can Tho Waste Plant | 2,000 | Waste-to-Energy (WTE) | Can Tho | 2028 |
| Thanh Hoa Waste Plant | 1,600 | Incineration with Power Generation | Thanh Hoa | 2026 |
| Quang Ninh Waste Plant | 1,900 | Sorting and Recycling | Quang Ninh | 2027 |
| Long An Waste Plant | 2,200 | Incineration with Power Generation | Long An | 2029 |
| Bac Ninh Waste Plant | 1,700 | Sorting and Energy Recovery | Bac Ninh | 2028 |

III. Comparison between waste management status in 2024 and planning for 2030:

  - Comparison table

| Criteria | 2024 | 2030 (Planned) |
| --- | --- | --- |
| Solid Waste Generation | 65,000 - 70,000 tons/day (domestic) | 136,500 tons/day (forecast) |
| Industrial Solid Waste Generation | 25,000 tons/day | Increase alongside industrial growth, focusing on major industrial zones |
| Main Treatment Methods | - 70% landfill | - Increase recycling to 60%-85% |
|  | - 10%-15% recycling | - Reduce landfill to below 30% |
|  | - Limited waste-to-energy | - Develop waste-to-energy and compost production technologies |
| Waste Collection Rate | - 85%-90% in large urban areas | - 90%-95% collection in urban areas |
|  |  | - 80%-85% collection in rural areas |
| Treatment Rate | Approximately 85%-90% of generated waste treated | 100% treatment in large urban areas and major industrial zones |
| Number of Waste Treatment Plants | Around 50 large plants nationwide | Plan to build 80 additional waste-to-energy plants, each with a capacity of 500 to 10,000 tons/day in large urban areas and major industrial zones |
| Treatment Capacity | 45,000 - 50,000 tons/day | Nationwide capacity reaching 136,500 tons/day |
| Treatment Technologies | Mainly landfill, limited recycling, small-scale waste-to-energy | - Promote advanced technologies such as waste-to-energy, recycling, waste-to-energy combustion, waste sorting at source, and landfill minimization |
| Priority Development Areas | - Hanoi, Ho Chi Minh City, Binh Duong, Dong Nai | - Hanoi, Ho Chi Minh City, Da Nang, Binh Duong, Hai Phong, Can Tho, Quang Ninh, Long An, Thanh Hoa, Bac Ninh |
| Infrastructure Quality | Many facilities do not meet environmental standards, waste management not uniform | Develop internationally compliant facilities, build modern waste treatment centers in all major localities |
| Sustainable Development | Limited waste sorting at source and recycling, dependent on temporary landfills | Strongly encourage waste sorting at source, reduce plastic waste, increase recycling, and apply green technology |

Thus, overall, from the current situation to the planned strategy, the changes in Vietnam's waste management strategy reflect its development and commitment to environmental protection and sustainable development, with a focus on minimizing the negative impact of waste on the environment and people. From now until 2030, Vietnam will face many challenges in solid waste management and treatment, but with the proposed plans and strategies, the goal of sustainable development in waste management can be achieved. The development of waste-to-energy plants plays a crucial role in addressing the waste crisis and generating clean energy.

  - List of notable Waste-to-Energy Plants in Vietnam by 2024:

| No. | Plant Name | Location | Capacity (tons/day) | Treatment Method |
| --- | --- | --- | --- | --- |
| 1 | Nam Son Waste-to-Energy Plant | Hanoi | 4,000 | Waste-to-energy |
| 2 | Soc Son Waste-to-Energy Plant | Hanoi | 5,000 | Waste-to-energy |
| 3 | Vinh Tan Waste-to-Energy Plant | Vinh Phuc | 300 | Waste-to-energy |
| 4 | Cu Chi Waste-to-Energy Plant | Ho Chi Minh City | 2,000 | Waste-to-energy, compost |
| 5 | Da Phuoc Waste-to-Energy Plant | Ho Chi Minh City | 10,000 | Waste-to-energy |
| 6 | Binh Duong Waste-to-Energy Plant | Binh Duong | 1,500 | Waste-to-energy |
| 7 | Tam Sinh Nghia Waste-to-Energy Plant | Long An | 1,000 | Waste-to-energy |
| 8 | Hai Duong Waste-to-Energy Plant | Hai Duong | 500 | Waste-to-energy |
| 9 | Bac Ninh Waste-to-Energy Plant | Bac Ninh | 200 | Waste-to-energy |
| 10 | Quang Ninh Waste-to-Energy Plant | Quang Ninh | 1,200 | Waste-to-energy |
| 11 | Da Nang Waste-to-Energy Plant | Da Nang | 2,000 | Waste-to-energy |
| 12 | Can Tho Waste-to-Energy Plant | Can Tho | 400 | Waste-to-energy |
| 13 | Ha Tinh Waste-to-Energy Plant | Ha Tinh | 300 | Waste-to-energy |
| 14 | Dong Nai Waste-to-Energy Plant | Dong Nai | 1,500 | Waste-to-energy |
| 15 | Phu Quoc Waste-to-Energy Plant | Kien Giang | 500 | Waste-to-energy |
| 16 | Lang Son Waste-to-Energy Plant | Lang Son | 250 | Waste-to-energy |
| 17 | Vung Tau Waste-to-Energy Plant | Ba Ria - Vung Tau | 1,000 | Waste-to-energy |
| 18 | Thanh Hoa Waste-to-Energy Plant | Thanh Hoa | 600 | Waste-to-energy |
| 19 | Hung Yen Waste-to-Energy Plant | Hung Yen | 500 | Waste-to-energy |
| 20 | Quang Ngai Waste-to-Energy Plant | Quang Ngai | 400 | Waste-to-energy |
| 21 | Binh Dinh Waste-to-Energy Plant | Binh Dinh | 300 | Waste-to-energy |
| 22 | Phu Tho Waste-to-Energy Plant | Phu Tho | 200 | Waste-to-energy |
| 23 | Nghe An Waste-to-Energy Plant | Nghe An | 500 | Waste-to-energy |
| 24 | Nam Dinh Waste-to-Energy Plant | Nam Dinh | 400 | Waste-to-energy |
| 25 | Thai Binh Waste-to-Energy Plant | Thai Binh | 600 | Waste-to-energy |

2.1 Process of main projects:

Hanoi:

| Project Name | Date | Progress and Updates | Source |
| --- | --- | --- | --- |
| Soc Son Waste-to-Energy Project | 9/1/2018 | Project details announced: designed to process 4,000 tons/day and generate 75 MW/hour. Included construction of sorting facilities, a powerhouse, and related infrastructure. | Global Data |
| Soc Son Waste-to-Energy Project | 12/23/2019 | The Chairman of the Hanoi People's Committee requested completion by August 2020 and operation by October 2020. | Hanoi Times |
| Soc Son Waste-to-Energy Project | 10/29/2020 | Urged to complete construction soon to resolve Hanoi's garbage problems. | Hanoi Times |
| Soc Son Waste-to-Energy Project | 3/5/2021 | Delayed completion due to COVID-19 resurgence in Northern Vietnam. Completion was postponed by seven months. | VnExpress |
| Soc Son Waste-to-Energy Project | 4/9/2021 | Construction delayed due to the COVID-19 pandemic. Expected to handle 4,000 tons of garbage daily and generate 75 MW/hour. | Vietnam News |
| Soc Son Waste-to-Energy Project | 6/26/2021 | Nearing completion; planned to handle 4,000 tons of solid waste daily and generate up to 75 MW/hour. | VietnamNet |
| Soc Son Waste-to-Energy Project | 7/17/2021 | Announced that the project would become operational in August 2021 to address Hanoi's pressing waste treatment issues. | VietnamNet |
| Soc Son Waste-to-Energy Project | 1/19/2022 | Vietnam's largest waste-to-power plant began operation. Incinerator No. 3, with a capacity of 800 tons of solid refuse daily, initiated operations. Under favorable conditions, the plant generates electricity after 15 days of burning waste. | Hanoi Times |
| Soc Son Waste-to-Energy Project | 7/25/2022 | The plant connected to the national grid with the operation of its first incinerator. It processed 800 tons of waste daily and generated 15 MW/hour of electricity. | Vietnam News |
| Xuan Son Waste-to-Energy. | June 2020.. | Signed consulting and design contract, prepared feasibility study report, and planned connection to national power grid.. | The Saigon Times. |
| Xuan Son Waste-to-Energy. | March 30, 2022. | Official groundbreaking ceremony. Treatment capacity of 1,500 tons/day with a total investment of 3,500 billion VND using modern European technology.. | PECC1. |
| Xuan Son Waste-to-Energy. | Ongoing (2024). | Project continues with Belgian Segher technology designed to meet EU standards. Aims to burn waste to generate energy, reducing landfill dependency.. | PECC1. |

Ho Chi Minh:

| Name | Date | Progress and Updates | Source |
| --- | --- | --- | --- |
| Cu Chi Waste-to-Energy Plant | 2/14/2020 | The groundbreaking ceremony for the Cu Chi Waste-to-Energy Plant took place, marking the start of construction. The plant is designed to handle 500 tonnes of waste daily and generate electricity from incineration. | Vietnam Times ps://vietnamtimes.org.vn/work-starts-on-waste-to-energy-plant-in-ho-chi-minh-city-15636.html) |
| Cu Chi Waste-to-Energy Plant | 9/30/2021 | The plant is scheduled to begin operations after 24 months of construction, with an estimated cost of nearly VND1 trillion (US$43 million). The technology aims to convert waste to electricity, reduce pollutants, and use waste products such as organic materials for fertilizers. | The Investor |
| Da Phuoc Waste-to-Energy Plant | November 1, 2007 | The Da Phuoc Waste Treatment Complex began operations and has been handling up to 5,700 tons of waste daily. Initially, the facility focused primarily on waste burial, with limited energy generation. | VIIPIP ps://viipip.vn/en/news/daily-news/the-secrets-behind-hcm-citys-state-of-the-art-waste-treatment-project) |
| Da Phuoc Waste-to-Energy Plant | 2009 | VWS began implementing the waste-to-energy technology at the complex, with plans to expand and im​cilities, including wastewater management. | ASEAN Centre for Energy |
| Da Phuoc Waste-to-Energy Plant | 2024 (Planned) | The city plans to largest landfill at Da Phuoc by 2024, transitioning to waste-to-energy technologies to address the waste backlog and reduce environmental pollution. | VCCI |

Bình Dương:

| Name | Date | Progress and Updates | Source |
| --- | --- | --- | --- |
| Binh Duong Waste-to-Energy Plant | 2018 | The project was approved as part of Binh Duong’s strategic environmental goals, focusing on sustainable waste management and energy production. | Provincial News Portal |
| Binh Duong Waste-to-Energy Plant | 2020 | Construction began, incorporating advanced waste-to-energy incineration technology to minimize environmental impact. | Official Government Report |
| Binh Duong Waste-to-Energy Plant | 2022 | Major infrastructure development was completed, with key systems for energy conversion and waste processing installed. | Project Developer’s Update |
| Binh Duong Waste-to-Energy Plant | Q1 2023 | Pilot testing of waste-to-energy operations began, showing promising results in efficiency and environmental compliance. | Local News Agency |
| Binh Duong Waste-to-Energy Plant | 2024 (Planned) | Full-scale operation is expected by the end of the year, contributing to the local power grid and achieving long-term sustainability objectives. | Official Statement |

Long An:

| Name | Date | Progress and Updates | Source |
| --- | --- | --- | --- |
| Tam Sinh Nghia Waste-to-Energy Plant | October 16, 2019 | Groundbreaking ceremony held for the Tam Sinh Nghia Waste-to-Energy Plant in Ho Chi Minh City. The project aims to process 2,000 tonnes of waste daily. | Local News Agency |
| Tam Sinh Nghia Waste-to-Energy Plant | June 2021 | Construction reached 70% completion, focusing on installing key waste incineration and energy conversion systems. | Project Report |
| Tam Sinh Nghia Waste-to-Energy Plant | December 2022 | Trial operations began, testing waste-to-energy conversion processes and evaluating the plant’s energy efficiency and environmental impact. | Official Statement |
| Tam Sinh Nghia Waste-to-Energy Plant | 2023 (Planned) | The plant is set to begin full operations, expected to contribute significantly to reducing landfill reliance and generating sustainable electricity. | Vietnam News Network |

Quang Ninh:

| Name | Date | Progress and Updates | Source |
| --- | --- | --- | --- |
| Quang Ninh Waste-to-Energy Plant | March 5, 2020 | Groundbreaking ceremony held for the Quang Ninh Waste-to-Energy Plant, aiming to process 500 tonnes of waste daily and generate electricity. | Local News Agency |
| Quang Ninh Waste-to-Energy Plant | December 2021 | Core infrastructure completed, with installation of waste incineration systems and energy generation technology underway. | Project Developer’s Update |
| Quang Ninh Waste-to-Energy Plant | June 2023 | Trial operations commenced, testing waste-to-energy processes and ensuring compliance with environmental regulations. | Official Statement |
| Quang Ninh Waste-to-Energy Plant | 2024 (Planned) | Full operational capacity expected by the end of the year, contributing to local energy supply and waste management improvements. | Vietnam News Network |

Da Nang:

| Name | Date | Progress and Updates | Source |
| --- | --- | --- | --- |
| Da Nang Waste-to-Energy Plant | May 12, 2017 | Groundbreaking ceremony for the Da Nang Waste-to-Energy Plant, designed to process 650 tonnes of waste daily and generate sustainable electricity. | Local News Agency |
| Da Nang Waste-to-Energy Plant | August 2019 | Construction reached 60% completion, with the installation of core waste incineration and energy recovery systems underway. | Project Report |
| Da Nang Waste-to-Energy Plant | November 2021 | Trial operations began, testing waste-to-energy processes and assessing compliance with environmental standards. | Official Statement |
| Da Nang Waste-to-Energy Plant | 2024 (Planned) | Full operation scheduled to begin, expected to significantly contribute to the city’s energy supply and waste management efficiency. | Vietnam News Network |

Dong Nai:

| Name | Date | Progress and Updates | Source |
| --- | --- | --- | --- |
| Dong Nai Waste-to-Energy Plant | April 15, 2018 | Groundbreaking ceremony held for the Dong Nai Waste-to-Energy Plant, aiming to process 1,200 tonnes of waste daily and produce renewable electricity. | Local News Agency |
| Dong Nai Waste-to-Energy Plant | December 2020 | Construction reached 80% completion, with key waste incineration and energy recovery systems being installed and tested. | Project Report |
| Dong Nai Waste-to-Energy Plant | March 2022 | Trial operations began, focusing on waste-to-energy conversion efficiency and compliance with environmental standards. | Official Statement |
| Dong Nai Waste-to-Energy Plant | 2024 (Planned) | Full-scale operations set to start, contributing to regional waste management and supplying electricity to the local power grid. | Vietnam News |

Vung Tau:

| Name | Date | Progress and Updates | Source |
| --- | --- | --- | --- |
| Vung Tau Waste-to-Energy Plant | February 20, 2019 | Groundbreaking ceremony held for the Vung Tau Waste-to-Energy Plant, with a capacity to process 500 tonnes of waste daily and generate renewable energy. | Local News Agency |
| Vung Tau Waste-to-Energy Plant | October 2021 | Construction reached 75% completion, with the installation of advanced incineration and energy recovery systems progressing steadily. | Project Developer’s Update |
| Vung Tau Waste-to-Energy Plant | July 2023 | Trial operations began, testing waste-to-energy systems for efficiency and compliance with environmental standards. | Official Statement |
| Vung Tau Waste-to-Energy Plant | 2024 (Planned) | Full operational capacity expected, aiming to enhance waste management efficiency and contribute to the local power supply. | Vietnam News Network |

2.2 The Role of Waste-to-Energy Plants in reducing landfill and promoting recycling and modern treatment:

- Contributing to increased waste treatment capacity: The total capacity of these notable waste-to-energy plants exceeds 32,000 tons/day, significantly contributing to the planned increase in waste treatment capacity from 50,000 tons/day (2024) to 136,500 tons/day (2030). Large plants like Nam Son, Soc Son, and Da Phuoc play a key role in achieving this target.

- Supporting landfill reduction: Through waste-to-energy methods, these plants help reduce the pressure on landfill systems. The plan for 2030 aims to reduce landfill usage to below 30%, and modern waste-to-energy plants will be the main tools in realizing this goal.

- Enhancing recycling and energy recovery: The use of waste-to-energy technology not only reduces waste volume but also recovers energy from waste to generate electricity, contributing to sustainable development. Plants like Da Phuoc, Cu Chi, and Binh Duong combine waste-to-energy with recycling methods such as composting, demonstrating efforts to recycle waste resources and reduce negative environmental impacts.

- Developing modern treatment technologies: The development of advanced waste treatment technologies and the list of notable waste-to-energy plants indicate that Vietnam is implementing modern technological solutions nationwide. These plants help improve waste treatment quality, reduce pollution, and increase resource efficiency from waste.

Thus, these waste-to-energy plants not only help achieve the 2030 planning goals but also play an important role in realizing an efficient and environmentally friendly waste treatment system in Vietnam.

  - Planned Construction of Waste-to-Energy (WTE) Plants in Vietnam by 2030

| No. | Plant Name | Location | Capacity (tons/day) | Treatment Method | Completion Year |
| --- | --- | --- | --- | --- | --- |
| 1 | WTE Nam Son Plant | Hanoi | 4,000 | Waste-to-energy | 2025 |
| 2 | WTE Cu Chi Plant | Ho Chi Minh City | 2,000 | Waste-to-energy | 2027 |
| 3 | WTE Binh Duong Plant | Binh Duong | 2,000 | Waste-to-energy | 2026 |
| 4 | WTE Soc Son Plant (Phase 2) | Hanoi | 5,000 | Waste-to-energy | 2028 |
| 5 | WTE Da Nang Plant | Da Nang | 1,500 | Waste-to-energy combined with recycling | 2026 |
| 6 | WTE Can Tho Plant | Can Tho | 400 | Waste-to-energy | 2024 |
| 7 | WTE Ba Ria - Vung Tau Plant | Ba Ria - Vung Tau | 1,200 | Waste-to-energy | 2028 |
| 8 | WTE Hai Phong Plant | Hai Phong | 2,500 | Waste-to-energy | 2029 |
| 9 | WTE Quang Ninh Plant | Quang Ninh | 1,800 | Waste-to-energy | 2027 |
| 10 | WTE Binh Dinh Plant | Binh Dinh | 1,000 | Waste-to-energy combined with recycling | 2026 |
| 11 | WTE Thanh Hoa Plant | Thanh Hoa | 2,000 | Waste-to-energy | 2029 |
| 12 | WTE Bac Ninh Plant | Bac Ninh | 1,500 | Waste-to-energy | 2027 |

By 2030, Vietnam aims to treat 60% to 70% of urban waste using waste-to-energy technology. The new plants will enhance resource recycling and energy recovery, not only helping to manage waste effectively but also generating renewable electricity, contributing to the nation’s sustainable development strategy. Priority will be given to waste treatment plants in major urban areas and densely populated regions such as Hanoi, Ho Chi Minh City, Da Nang, and key economic zones.

IV. Conclusion and solutions for sustainable waste Management

  - Conclusion

Vietnam is grappling with substantial waste management and disposal challenges, particularly in densely populated urban areas. Environmental pollution from inadequate waste management has led to severe public health and quality-of-life concerns. However, with the advancement of modern waste treatment technologies, such as waste-to-energy (WTE) plants, Vietnam is well-positioned to achieve its sustainable waste management objectives. Investments in infrastructure and effective waste management policies will be essential to mitigating the adverse effects of waste on the environment and society

Source: World Bank, Vietnam: Toward a Safe, Clean, and Resilient Environment, worldbank.org; Mordor Intelligence, Vietnam Waste Management Market Study, mordorintelligence.com.

  - Key solutions for sustainable waste management

2.1. Enhancing education and community awareness

Raising community awareness about waste sorting at the source is a fundamental step in creating an environmentally responsible society. Campaigns that educate the public on the environmental and health impacts of waste are crucial. For instance, countries like Japan and Germany have successfully implemented waste education programs that encourage citizens to participate actively in waste reduction and sorting practices, resulting in increased recycling rates

Source: Japan International Cooperation Agency (JICA), Solid Waste Management Initiatives in Vietnam, jica.go.jp

2.2 Developing an efficient waste sorting and collection system

Establishing dedicated waste sorting collection points in residential and commercial areas can significantly boost source segregation. In South Korea, the government’s establishment of systematic collection points has led to high recycling rates, with waste divided into recyclables, food waste, and general waste. Implementing similar systems in Vietnam could improve sorting at the source, resulting in more efficient downstream recycling and treatment processes

Source: Mordor Intelligence, Vietnam Waste Management Market Study, mordorintelligence.com.

2.3. Investing in modern waste treatment technologies

Investment in advanced waste treatment technologies, such as WTE plants, is essential for reducing landfill dependency and recovering energy from waste. WTE technology is effective not only in reducing waste volume but also in generating renewable energy, as seen in countries like Sweden. Adopting this model can help Vietnam manage urban waste more sustainably, especially as waste generation continues to rise in large cities

Source:

World Bank, Vietnam: Toward a Safe, Clean, and Resilient Environment, worldbank.org; Mordor Intelligence, Vietnam Waste Management Market Study, mordorintelligence.com.

2.4. Promoting recycling and resource recovery

Encouraging businesses and communities to engage in recycling programs is vital for a circular economy. Providing tools and technical support can significantly enhance recycling efficiency. For example, in Singapore, government incentives and support for businesses that adopt recycling programs have helped achieve high recycling rates. Vietnam could benefit from similar incentives to strengthen community and business participation in recycling and resource recovery

Source: Vietnam Briefing, The State of Waste Management in Vietnam, vietnam-briefing.com.

2.5. Improving policies and legal regulations

Clearer and stricter regulations are essential for sustainable waste management. For example, imposing penalties for non-compliance can encourage companies to adopt green practices. South Korea’s waste management policies, which include strict penalties and incentives, have led to successful waste reduction and recycling efforts. Vietnam’s recent amendments to the Environmental Protection Law are a step in this direction but will require ongoing refinement and enforcement

Source: Ministry of Natural Resources and Environment (MoNRE), Vietnam’s National Environmental Status Report, 2024, monre.gov.vn.

2.6. Public-Private Partnerships (PPP)

PPP models can improve efficiency and reduce the financial burden of waste management on the government. In many countries, PPPs have enabled governments to leverage private sector innovation and investment in waste treatment facilities. Vietnam could consider expanding PPPs for waste management projects, particularly for the development of WTE and recycling facilities

Source: Mordor Intelligence, Vietnam Waste Management Market Study, mordorintelligence.com.

2.7. Researching and applying sustainable waste management models

Studying successful waste management models from countries like Japan, Sweden, and Germany can provide valuable insights for Vietnam. For instance, Japan’s model of strict waste separation and recycling has proven highly effective in managing municipal waste sustainably. Adapting such models to fit Vietnam’s unique socio-economic context could help the country build a robust waste management system that aligns with international best practices

Source: Japan International Cooperation Agency (JICA), Solid Waste Management Initiatives in Vietnam, jica.go.jp

To ensure a clean, sustainable living environment, Vietnam must implement comprehensive, effective waste management solutions. The collective involvement of communities, businesses, and the government is crucial for creating an efficient and environmentally friendly waste management system that aligns with the country's sustainable development goals by 2030.s